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4. Presentations 

 
	Action: Winch Cover
	Responsible
	When

	Presentation to be given to the Interest Group
	C du Plessis
	10 June 2014

	Discuss influencing factors that could have a negative effect on winch covers.
	T Webb/N Dikgale
	10 June 2013



5. Documentation

	Action: web-site access
	Responsible
	When

	Provide login details to each member
	A Banyini
L Masilo
	10 June 2014



5.1. Up-dated versions of SLP briefs

	Action: web-site information
	Responsible
	When

	Populate relevant documentation onto web-site for access by members
	A Banyini
L Masilo
G Pienaar
	10 June 2014




6. Progress reporting
6.1. Draft reporting template

	Action: Draft reporting template
	Responsible
	When

	Revise the current reporting template 
	M van Deventer
	23 May 2014














6.2. Feedback on progress per operation (both SLP’s)

Multi-stage filtration systems – Adopters

	Group
	Mine/Shaft
	No. units identified
	No of units installed
	% Compliance
	Budget provided
	Expected completion date

	
	
	
	
	
	Yes
	No
	

	AGA
	Tautona
	41
	39
	95.1
	x
	-
	Aug’14

	Harmony
	Target 3
	2
	0
	0
	-
	x
	Jun’14

	
	Kusasalethu
	10
	5
	50
	x
	-
	Dec’14

	
	Target 1
	1
	0
	0
	x
	-
	Sep’14

	
	Tshepong
	2
	0
	0
	x
	-
	Dec’14

	Sibanye
	Beatrix
	39
	39
	100
	x
	-
	n/a



Winch covers – Adopters

	Group
	Mine/Shaft
	No. of winches to be covered
	No of winches covered
	% Compliance
	Budget provided
	Expected completion date

	
	
	
	
	
	Yes
	No
	

	AGA
	Tautona
	123
	4
	3.3
	x
	-
	Apr’14

	Harmony
	Masimong
	80
	0
	0
	x
	-
	Dec’14

	
	Target 3
	100
	2
	2
	-
	x
	Sep’14

	
	Phakisa
	144
	0
	0
	x
	-
	Feb’15

	
	Kusasalethu
	160
	4
	2.5
	-
	x
	n/a

	
	Target 1
	35
	0
	0
	x
	-
	Jun’14

	
	Tshepong
	286
	0
	0
	x
	-
	Aug’14



Once the new version is finalized the above information will be transferred and previous input updated.


7. General

For some members it was the first attendance and they requested to have some more information on the following:
· SLP adoption process
· SLP briefs
· Sharing in lessons learnt from other operations



	[bookmark: _GoBack]Action: SLP adoption process
	Responsible
	When

	· Re-present the background session given at the first meeting 
	G Pienaar
	10 June 2014
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