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DRAFT NOTE OF THE MSFS AND WC INTEREST GROUP MEETING ON 13 MAY 2014 AT VILLAGE SQUARE, WESTERN DEEP LEVELS

PRESENT: 
1. Aldo Oosthuizen- Phakisa Mine- Harmony
2. Neo Rapalo- Phakisa Mine- Harmony
3. Audrey Banyini- Chamber of Mines MOSH Adoption Specialist-Dust
4. Gerrie Pienaar- Chamber of Mines MOSH Adoption Team Manager (Chairperson)
5. Marthinus Van Der Bank- Beatrix Mine- Sibanye 
6. Neo Dikgale- Tautona Mine-Anglogoldashanti
7. Mike van Deventer- Harmony
8. Tommie  Webb- Tautona- Anglogoldashanti
9. Vic Conradie – Kusasalethu- Harmony
10. Charl Du Plessis-Tshepong Harmony
11. Jannie Heinemann –Target 3- Harmony
12. Francis Matong – Harmony- Unisel
13. Ivan Smith – Doornkop-Harmony 
14. Titus Masikela –Masimong- Harmony 
15. C van der Walt –Target 1#- Harmony 


APOLOGIES:
1. Janetta Reynecke- Tautona Mine-Anglogoldashanti
2. Barry Nel- Beatrix Mine- Sibanye
3. Vic De Takke- Savuka- Anglogoldashanti
4. Jan Louw -Moab Khutsong Anglogoldashanti
5. Thys Le Grange-Doornkop Mine- Harmony
6. Johan v Rensburg- Chamber of Mines MOSH Adoption Team
7. Leon Smith-Kopanang AngloGoldAshanti
8. Robin du Preez –Joel- Harmony
9. Pierre Hulme –Bambanan- Harmony
10. N Ntlekeni-Great Noligwa and Moab Khutsong-AngloGoldAshanti.com


1. Welcome and introductions
The chairperson welcomed everybody and explained the emergency procedures of the venue. 

2. Note of the previous meeting (circular 2-15 April 2014)
The note of the meeting of the 15th of April 2014 was approved with changes.

3. Agenda of the day
The agenda for the day was approved without additional items.

4. Presentations 
There were no presentations from the members to share however the chairperson urged the members to share their experiences at this forum as this is the ideal opportunity to learn and share from one another. To this end Mr. C du Plessis from Harmony agreed to share his experience with regard to another method to secure winch covers to their winches due to the fact that their winches are equipped with a different type of guard. Mr. T Webb also mentioned some issues why in certain instances the winch cover will not have the desired effect and agreed to share those factors with members at the next meeting.


 
	Action: Winch Cover
	Responsible
	When

	Presentation to be given to the Interest Group
	C du Plessis
	10 June 2014

	Discuss influencing factors that could have a negative effect on winch covers.
	T Webb/N Dikgale
	10 June 2013



5. Documentation
5.1. Link to access new MOSH web-site
· Dr A Banyini explained to the members the developments with regards to the current (new) MOSH web-site. Dr Banyini further explained to the members that they will receive an e-mail in due course from the MOSH Learning Hub providing them with username and password (login) detail that will enable them to access the web-site.

	Action: web-site access
	Responsible
	When

	Provide login details to each member
	A Banyini
L Masilo
	10 June 2014



5.2. Up-dated versions of SLP briefs
As the web-site is still under construction it is planned to populate the relevant SLP briefs and other documentation onto the web-site within the next month.

	Action: web-site information
	Responsible
	When

	Populate relevant documentation onto web-site for access by members
	A Banyini
L Masilo
G Pienaar
	10 June 2014



5.3. Progress reporting
This point is captured under 4.3 action plan

6. Progress reporting
6.1. Draft reporting template
· The new draft reporting template was discussed in detail. Concerns were raised that in its current format it does not allow reporting for operations that already has implemented a practice. Mr. M van Deventer from Harmony undertook to revise the template following the members input and distributes it for input before the next scheduled meeting.

	Action: Draft reporting template
	Responsible
	When

	Revise the current reporting template 
	M van Deventer
	23 May 2014



6.2. Feedback on progress per operation (both SLP’s)
· It was agreed that the previous version be populated for the interim period until the new format was accepted. The information that was gathered from the members at the meeting is tabulated below:


Multi-stage filtration systems – Adopters

	Group
	Mine/Shaft
	No. units identified
	No of units installed
	% Compliance
	Budget provided
	Expected completion date

	
	
	
	
	
	Yes
	No
	

	AGA
	Tautona
	41
	39
	95.1
	x
	-
	Aug’14

	Harmony
	Target 3
	2
	0
	0
	-
	x
	Jun’14

	
	Kusasaletho
	10
	5
	50
	x
	-
	Dec’14

	
	Target 1
	1
	0
	0
	x
	-
	Sep’14

	
	Tshepong
	2
	0
	0
	x
	-
	Dec’14

	Sibanye
	Beatrix
	39
	39
	100
	x
	-
	n/a



Winch covers – Adopters

	Group
	Mine/Shaft
	No. of winches to be covered
	No of winches covered
	% Compliance
	Budget provided
	Expected completion date

	
	
	
	
	
	Yes
	No
	

	AGA
	Tautona
	123
	4
	3.3
	x
	-
	Apr’14

	Harmony
	Masimong
	80
	0
	0
	x
	-
	Dec’14

	
	Target 3
	100
	2
	2
	-
	x
	Sep’14

	
	Phakisa
	144
	0
	0
	x
	-
	Feb’15

	
	Kusasalethu
	160
	4
	2.5
	-
	x
	n/a

	
	Target 1
	35
	0
	0
	x
	-
	Jun’14

	
	Tshepong
	286
	0
	0
	x
	-
	Aug’14



Once the new version is finalized the above information will be transferred and previous input updated.


7. General
7.1. Web-site logon explanation 
· This was already explained under 5.1 above

7.2. Frequency of future meetings
· The frequency of future meetings was discussed and the members agreed that the frequency can move to quarterly. However due to the need to finalise the reporting template it was agreed that the next scheduled meeting will be in a months’ time after which it will change to quarterly meetings.

For some members it was the first attendance and they requested to have some more information on the following:
· SLP adoption process
· SLP briefs
· Sharing in lessons learnt from other operations




[bookmark: _GoBack]It was explained that this already took place during the first meeting however members agreed that the above issues be re-presented at the next meeting. Members agreed that all could benefit from it again. Dr Banyini also mentioned the Dust Team’s availability to visit these individuals if they so require to explain the process to them.

	Action: SLP adoption process
	Responsible
	When

	· Re-present the background session given at the first meeting 
	G Pienaar
	10 June 2014




8. Date of next meeting

The next meeting will be held: 10 June 2014 at Village Club, Western Deep Levels.
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