5 Hollard Street

Johannesburg 2001

PO Box 61809

Marshalltown 2107

Telephone: (011) 498-7100

Telefax: (011) 834-1884

Web: http://www. chamberofmines.org.za

E-mail: info@chamberofmines.org.za

3 May 2014

ACTION LIST OF  MOSHIAT - D COLLIERY MEETING HELD ON 28 FEB 2014 AT 10H00

NEW VAAL COLLIERY

- Real time engineering control Practice at  New Vaal Colliery

Members noted that the Dust Team together with Douw Cronje went underground on the 12th of Feb 2014 and discussions were held with the tip attendants on both night and day shift. The next step in the process is for the Dust Team to assist the mine in documenting the practice which will be followed with the development of the mine’s behavioural and communication.   Following a discussion on the practice, the following were agreed on:

| MOSHIAT-D Coal DECISION: Issue: Real Time monitoring | Person Responsible: | Date |
| --- | --- | --- |
| Document the practice | New Vaal/ Johan v Rensburg/ A Banyini | Prior to 30 May 14 |
| Discuss documented Practice | All | 30 May 2014 |

- Potential Practices for the Collieries

Members agreed that:

| MOSHIAT-D Coal DECISION: Issue: Potential Practices | Person Responsible: | Date |
| --- | --- | --- |
| Colliery workshop to review expert model, identify and prioritised potential practices | Johan v Rensburg/ A Banyini/ All | 13 June 2014 |
| Management Operation Non Conformance Logging | I Labuschagne | 30 May 2014 |
| Maintenance and Collection bags for Roof Bolters | A Thomson | 30 May 2014 |

- Transfer configuration Spray system-Irenedale

Members also noted that the first meeting and underground visit to interview the team at Irene dale was scheduled for the 5-6 Mar 2014.

| MOSHIAT-D Coal DECISION: Issue: BIG Dust Practice-Irenedale | Person Responsible: | Date |
| --- | --- | --- |
| Remove Transfer Configuration Spray system from the Agenda | Johan v Rensburg/ A Banyini | Immediate effect |
| Follow up with BIG on the first visit | Johan v Rensburg/ A Banyini | By 30 May 2014 |
| Discuss name of the BIG Dust Practice following feedback | All | 30 May 2014 |

- Foggers system at Matla Colliery

| MOSHIAT-D Coal DECISION: Issue: Foggers at Matla Colliery | Person Responsible: | Date |
| --- | --- | --- |
| Present to the MOSHIAT-D Coal progress/status | S Allers /P Makgatlo | 30 May 2014 |

- Multi-stage filtration systems (MSFS)

Following a lengthy discussion, on the potential for use in landing houses where water was not the best solution the following was agreed:

| MOSHIAT-D Coal DECISION: Issue: Multi-stage Filtration Systems | Person Responsible: | Date |
| --- | --- | --- |
| Feedback on the potential application for the collieries | I Labuschagne | 30 May 2014 |

- MOSH Industry Dust Terms of Reference (TOR)-Circular 4-28/2/2014

Members accepted the TOR without any changes.