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Circular 3-05-14 Action List of MOSHIAT-D Coal 28 Feb 2014 meeting 
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ACTION LIST OF  MOSHIAT - D COLLIERY MEETING HELD ON 28 FEB 2014 AT 10H00
NEW VAAL COLLIERY


1. Real time engineering control Practice at  New Vaal Colliery
Members noted that the Dust Team together with Douw Cronje went underground on the 12th of Feb 2014 and discussions were held with the tip attendants on both night and day shift. The next step in the process is for the Dust Team to assist the mine in documenting the practice which will be followed with the development of the mine’s behavioural and communication.   Following a discussion on the practice, the following were agreed on:

	MOSHIAT-D Coal DECISION: 
Issue: Real Time monitoring
	Person Responsible:
	Date

	Document the practice 
	New Vaal/ Johan v Rensburg/ A Banyini
	Prior to 30 May 14

	Discuss documented Practice
	 All

	30 May 2014





2. Potential Practices for the Collieries
Members agreed that:
	MOSHIAT-D Coal DECISION: 
Issue: Potential Practices
	Person Responsible:
	Date

	Colliery workshop to review expert model, identify and prioritised potential practices 
	 Johan v Rensburg/ A Banyini/ All
	13 June 2014

	Management Operation Non Conformance Logging
	I Labuschagne
	30 May 2014 

	Maintenance   and Collection bags for Roof Bolters
 
	A Thomson

	30 May 2014



 
3. Transfer configuration Spray system-Irenedale
Members also noted that the first meeting and underground visit to interview the team at Irene dale was scheduled for the 5-6 Mar 2014. 

	MOSHIAT-D Coal DECISION: 
Issue: BIG Dust Practice-Irenedale
	Person Responsible:
	Date

	Remove Transfer Configuration Spray system from the Agenda
	 Johan v Rensburg/ A Banyini
	Immediate effect

	Follow up with BIG on the first visit
	Johan v Rensburg/ A Banyini
	By 30 May 2014 

	Discuss name of the BIG Dust Practice following feedback
	 All

	30 May 2014





4.  Foggers system at Matla Colliery

	MOSHIAT-D Coal DECISION: 
Issue: Foggers at Matla Colliery
	Person Responsible:
	Date

	Present to the MOSHIAT-D Coal progress/status 
	 S Allers /P Makgatlo
	30 May 2014





5. Multi-stage filtration systems (MSFS)
Following a lengthy discussion, on the potential for use in landing houses where water was not the best solution the following was agreed:


	MOSHIAT-D Coal DECISION: 
Issue: Multi-stage Filtration Systems 
	Person Responsible:
	Date

	Feedback on the potential application for the collieries 
	I Labuschagne
	30 May 2014




6. MOSH Industry Dust Terms of Reference (TOR)-Circular 4-28/2/2014
Members accepted the TOR without any changes.
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