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DRAFT NOTE OF THE MOSHIAT - D COLLIERY MEETING HELD ON 28 FEB 2014 AT 10H00
NEW VAAL COLLIERY


PRESENT: 
1. Johan v Rensburg- Chamber of Mines MOSH Adoption Team Manager (Chairperson)
2. Audrey Banyini- Chamber of Mines MOSH Adoption Specialist-Dust
3. Poupienah Makgatlo-Exxaro Coal
4. Jan de Jager-Anglo American New Vaal
5. Julize  van Niekerk- Anglo Coal
6. Andrew Thomson- Anglo Coal
7. Hlosi Ntsuba- Anglo Coal
8. Mashile Moema-- Anglo American Isibonelo Coal Mine
9. Inus Labuschagne Sasol Mining
10. Itumeleng Phantsi-Anglo New Vaal

APOLOGIES:
1. Gerrie Pienaar- Chamber of Mines MOSH Learning Hub dust team
2. F Swanepoel-Sasol Mining
3. E Petersen-Sasol Mining
4. T Ndlovu-Sasol Mining
5. Stoffel Allers-Exxaro Coal
6. B Lourens-Anglo American New Vaal

1. Welcome and introductions
The chairperson welcomed everybody. The afore mentioned apologies were noted, however, members agreed that in future the circulation to industry team members should be limited to the above attendees, and must include George Scott (BHP Billiton), Errol Harvey (Exxarro-Glencore), Ernest Ferreira (Exxaro-Optimum Coal).
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2. Adoption of the Agenda-Circular 1-28/2/2014
The Agenda item was accepted with an inclusion Item 9.2 of MOSHIAT-D Colliery workshop to review expert Model specific to the collieries. 
3. Note of the record of meeting held on 25 October 2013
3.1 	Approval of the note for the record-Circular 2-28/2/2014
	The minutes were approved.
3.2	Matters arising from the note-	Action list circular 3-28/2/2014
	Completed actions were noted and outstanding actions were included in the agenda items for the day.


4. Real time engineering control Practice at  New Vaal Colliery
Members noted that the Dust Team together with Douw Cronje went underground on the 12th of Feb 2014 and discussions were held with the tip attendants on both night and day shift. The next step in the process is for the Dust Team to assist the mine in documenting the practice which will be followed with the development of the mine’s behavioural and communication.   Following a discussion on the practice, the following were agreed on:

	MOSHIAT-D Coal DECISION: 
Issue: Real Time monitoring
	Person Responsible:
	Date

	Document the practice 
	New Vaal/ Johan v Rensburg/ A Banyini
	Prior to 30 May 14

	Discuss documented Practice
	 All

	30 May 2014





5. Potential Practices for the Collieries
The Chairperson requested members to review the 6 potential practices that were selected, prioritised and had been standing agenda items. Following an in-depth discussion, the Closing the loop incident reporting, Intensive care protocol, CM Foggers was removed. The Management Operation Non Conformance Logging/Maintenance   and Collection bags for Roof Bolters were potential practices that must be presented at the next meeting. A Banyini suggested that members should consider a workshop day to review the dust expert model, identified potential practices and the risk they address and prioritise these practices. 

Members agreed that:
	MOSHIAT-D Coal DECISION: 
Issue: Potential Practices
	Person Responsible:
	Date

	Colliery workshop to review expert model, identify and prioritised potential practices 
	 Johan v Rensburg/ A Banyini/ All
	13 June 2014

	Management Operation Non Conformance Logging
	I Labuschagne
	30 May 2014 

	Maintenance   and Collection bags for Roof Bolters
 
	A Thomson

	30 May 2014



 
6. Transfer configuration Spray system-Irenedale
The chairperson noted that Doc 51 and 50 were reviewed, however, there were found to not relevant because the practice in question was not as initially envisaged. The practice was more of a behavioural nature. Following a lengthy discussion, Members agreed that the name of the practice should change pending the initial investigation by the Behavioural Interest Group (BIG). 

Members also noted that the first meeting and underground visit to interview the team at Irene dale was scheduled for the 5-6 Mar 2014. 

	MOSHIAT-D Coal DECISION: 
Issue: BIG Dust Practice-Irenedale
	Person Responsible:
	Date

	Remove Transfer Configuration Spray system from the Agenda
	 Johan v Rensburg/ A Banyini
	Immediate effect

	Follow up with BIG on the first visit
	Johan v Rensburg/ A Banyini
	By 30 May 2014 

	Discuss name of the BIG Dust Practice following feedback
	 All

	30 May 2014





7.  Foggers system at Matla Colliery
Poupienah Makgatlo tendered apologies for Stoffel Allers and confirmed what noted at the previous meeting of the 25 October 2013 it was still a project since 2008/9 and not rolled over. He further noted that Exxaro will holding a strategic meeting that will review the risk profile, the practices in place and project outstanding including the Fogger system and decide on a way forward. 

	MOSHIAT-D Coal DECISION: 
Issue: Foggers at Matla Colliery
	Person Responsible:
	Date

	Present to the MOSHIAT-D Coal progress/status 
	 S Allers /P Makgatlo
	30 May 2014





8. Multi-stage filtration systems (MSFS)
I Labuschagne noted that Sasol has identified a potential use of MSFS at one of their plant and a meeting was scheduled with the Dust Team to do a presentation to the plant managers on the 5 March 2014. A Banyini recommended that the supplier could also be involved at this stage of investigation so that Sasol’s needs be clarified and the OEM informs on the availability of the solution not only for Sasol but other collieries. Following a lengthy discussion, on the potential for use in landing houses where water was not the best solution the following was agreed:


	MOSHIAT-D Coal DECISION: 
Issue: Multi-stage Filtration Systems 
	Person Responsible:
	Date

	Feedback on the potential application for the collieries 
	I Labuschagne
	30 May 2014




9. MOSH Industry Dust Terms of Reference (TOR)-Circular 4-28/2/2014
A Banyini noted that the TOR were developed from the MOSH Guidance Handbook’s roles and responsibilities. Note was also made that these were presented and discussed by Douw Cronje on the 28 Jan 2014 day of Learning. Members accepted the TOR without any changes.

10. New MOSHIAT-D Sponsor
A Banyini noted that Mr T Goodlace, the CEO IMPLATS was the new dust sponsor.


11. Closure
The meeting ended at 12h30

12. Date of next meeting
The next meeting will be hosted by Exxaro- Matla Colliery

	MOSH Industry Colliery Team action
	Date
	Venue
	Responsible person

	Quarterly Team meetings
	28-02-14
	t.b.a.
	MOSHIAT – Dust Coal

	
	30-05-14
	Matla Colliery
	MOSHIAT – Dust Coal

	
	29-08-14
	t.b.a.
	MOSHIAT – Dust Coal

	
	28-11-14
	t.b.a.
	MOSHIAT – Dust Coal
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