5 Hollard Street

Johannesburg 2001

PO Box 61809

Marshalltown 2107

Telephone: (011) 498-7100

Telefax: (011) 834-1884

Web: http://www. chamberofmines.org.za

E-mail: info@chamberofmines.org.za

5 February 2014

ACTION LIST FROM MOSHIAT - D COLLIERY MEETING HELD ON 28 FEB 2014

| MOSHIAT-D Coal DECISION: Issue: Fixed real-time engineering monitoring control – surface (New Vaal) | Person Responsible: | Date | Update |
| --- | --- | --- | --- |
| - The dust team to engage with New Vaal - Prepare all documentation required to establish the type of practice (LP and SLP) - Report /discuss next meeting | Dust Team AND New Vaal Dust Team, New Vaal team All | Before the next meeting scheduled for 28 Feb 2014 Before the next meeting scheduled for 28 Feb 2014 | Completed Completed Pending |

| MOSHIAT-D Coal DECISION: Issue: Behavioural communication and leadership behaviour | Person Responsible: | Date | Update |
| --- | --- | --- | --- |
| - Review the name of the practice and define it - Review doc 50 and 51 described for Spray Configuration on Transfer Points | Mr E Petersen Mr I Labuschagne Mr JJ van Rensburg Dr AV Banyini | Before the next meeting scheduled for 28 Feb 2014 Report on the 28 Feb 2014 | Pending |

| MOSHIAT-D Coal DECISION: Issue: | Person Responsible: | Date | Update |
| --- | --- | --- | --- |
| Include the “cut out system” on scrubbers as a potential practice and investigate. Feedback to be given at next scheduled meeting. | Mr JJ van Rensburg | Before the next meeting scheduled for 28 Feb 2014 | Pending |

| MOSHIAT-D Coal DECISION: Issue: Foggers at Matla Colliery | Person Responsible: | Date | Update |
| --- | --- | --- | --- |
| Present to the MOSHIAT-D Coal progress/status of fogger installations at Matla Colliery | Mr S Allers | 28 Feb 2014 | Pending |

| MOSHIAT-D Coal DECISION: Issue: Multi-stage Filtration Systems | Person Responsible: | Date | Update |
| --- | --- | --- | --- |
| Investigate where multi-stage filtration systems could be adopted as a simple leading practice and give feedback at next meeting | All | 28 Feb 2014 | Pending |

| MOSHIAT-D Coal DECISION: Issue: Day of learning | Person Responsible: | Date | Update |
| --- | --- | --- | --- |
| Schedule a “day of learning” with Mr D Cronje from the Chamber of Mines and extend invites to all members of the MOSHIAT-D Coal | JJ van Rensburg/Dr AV Banyini | t.b.a. | Completed |