## Slide 1
FALLS OF GROUND
Working together for a sustainable future since 1889
CHAMBER OF MINES OF SOUTH AFRICA
APRIL
2012

## Slide 2
This is who we are
Mission and Values - MOSH

## Slide 3
Progress for the Months February/March
 | Highlights (Achievements, Commendations & Lessons Learnt) | Lowlights (Issues, Risks, Concerns) | Priority Action Steps to Address Lowlights | Due Date | Resp. Person
 | 3 more mines joined, now 16 | PI 2012 Strategy(instructing mines to implement) | GPA to engage | Ongoing | GPA
 | Coal Producers keen to customize it for their mines | Lack of organisational support from Coal sector | Strengthen the Coal Industry Team | On Going | Adoption Team
 | HR people happy to be involved and want to participate | Do not get invitations from the adoption managers | Invited to the next COPA meeting on the 4 May | ongoing | C legodi
Netting with Bolting

## Slide 4
Progress for the Months February/March
 | Highlights (Achievements, Commendations & Lessons Learnt) | Lowlights (Issues, Risks, Concerns) | Priority Action Steps to Address Lowlights | Due Date | Resp. Person
 | BC- LB customisation completed |  | Singed off on 27 march | 27 March | A Van Zyl
 | Success/Failure measurements agreed |  |  |  | 
 | E Learning completed |  | Start Training | On Going | A Van Zyl
TARP System

## Slide 5
Progress for the Months March/April

## Slide 6
FOG Team Activities for Month March/April
Andre Van Zyl
Conducted LH Strategy Review meeting
Tarp Source Mine Documentation
Duncan Adams
Christopher Legodi
Attended Training by Decision Partners
Visited Phakisa mine(invited as a follow up from COPA meeting
Met Anglo Platinum Health and Safety Head
Petra Diamond Management
Tripartite meeting (Vaal River and Rustenburg)
Chaired both Hard Rock and Coal adoption team meetings
NW tripartite (Rustenburg)

## Slide 7
FOG Team Medium Term Plan
Jan-12 | Feb-12 | Mar-12 | Apr-12 | May-12 | Jun-12 | Jul-12 | Aug-12 | Sep-12 | Oct-12 | Nov-12 | Dec-12 | Jan-13 | Feb-13 | Mar-13 | Apr-13 | May-13 | Jun-13
EE
NETS WITH BOLTS(COPA PHASE)
TARP (DEMO PHASE)
TARP (COPA PHASE)
NEW LP PREP
NEW LP DOCMT and Demo