## Slide 1: Noise Team
22 February 2013

## Slide 2
Contents
Progress
Lowlights
Highlights
Key lessons learnt

## Slide 3
Leading the change to zero harm
Mission and Values - MOSH
To facilitate the adoption of leading practice through a people oriented process to significantly improve occupational health and safety in the minerals industry
Our ultimate goal is the provision of working conditions that are free from harmful effects
Values

## Slide 4
Summary
HPD TAS Adoption
  Assisting 7 Mining Houses with the adoption
  Buy-in - Mining EXCO presentation
Source Elimination Repository
  Compiled USA noise control initiatives for Underground and Surface Mines
New leading Practice
  Part of the Strat. Plan Need - need to empower the team

## Slide 5
Progress for the Month (Nov Dec ‘12)
No | Highlights (Achievements, Industry Interactions)
1 | 20 November 2012 – Noise Adoption Team weekly meeting
2 | 21 November 2012 – Xstrata Alloys Western Mines EXCO presentation-HPD_TAS_Adoption
3 | 22 November 2012 – Khutala PDS Visit
4 | 23 November 2012 – Limpopo/Eastern district Safety Managers Forum
5 | 27 November 2012 – Xstrata Alloys Western Mines Noise adoption team meeting
6 | 28 November 2012 – Exxaro EXCO presentation-HPD_TAS_Adoption
7 | 13 December 2012 – Wits university engagement (Noise research)
8 | 12 - 19 December 2012 – Harmony Road show (Integrating MOSH to Harmony KPI’s)
9 | 15-17 January 2013 - Noise Adoption Team strategic session
10 | 24 January 2013 – Xstrata Alloys Western Mines – Induction of mine adoption teams on HPD TAS Adoption
11 | 29 January 2013- Noise Adoption Team weekly meeting
Leading the change to zero harm

## Slide 6
Progress for the Month ( Jan Feb ‘13)
No | Highlights (Achievements, Industry Interactions)
12 | 30 January 2013 – Sacepa meeting
13 | 31 January 2013 – Coal Safe Organising Committee attendance
14 | 05 February 2013 – Lonmin (Briefing session)
15 | 07 February 2013 – North West Tri-Partite forum meeting (Northam Cancellation)
16 | 08 February 2013 – GEE Meeting
17 | 11 February 2013 – ARM Nkomati – Induction of mine adoption teams on HPD TAS Adoption
18 | 12 February 2013 – ARM Two Rivers – Induction of mine adoption teams on HPD TAS Adoption
19 | 14 February 2013 – DMR Occupational Health Meeting
20 | 
22 | 
Leading the change to zero harm

## Slide 7
Lowlights
No | Lowlights (Issues, Risks, Concerns) | Response - Remedial Action | Due Date | Resp. Person
1. | Northam Platinum adoption meeting cancelled-Short notice | Keep and file communication as proof | 08 Feb ‘13 | Team
2. | Cancelled meetings with Xstrata | Re scheduled training date (1/3/13) | 13 Mar ‘13 | Team
3. | Limited capacity of the behaviour specialist to conduct interviewee training | Progress delayed. Need to train the trainer or team managers | 20 Mar ‘13 | Team
4. | Realization that the team is not empowered enough to deal with NIHL prevention | To let deciders and stakeholders aware of this misalignment |  | 
5. |  |  |  | 
6. |  |  |  | 
7. |  |  |  | 
Leading the change to zero harm

## Slide 8
Highlights
No | Highlights (Achievements, Industry Interactions)
23 | Progress to HPD_TAS Adoption i.e. Setting up of adoption teams, induction, agreeing on adoption plans for 7 mining houses (Xstrata, ARM, Exxarro, Sasol, Harmony, Impala and Northam)
24 | NIHL Prevention Strategic plan for the team
25 | Adding first world Noise source elimination initiatives to our source elimination repository USA
26 | 
27 | 
28 | 
29 | 
30 | 
31 | 
32 | 
33 | 
Leading the change to zero harm