## Slide 1: Noise Adoption Team
15th August 2014

## Slide 2
Contents
Key activities/highlights of the month
Lowlights
Key lessons learnt
Past & Future activities
Questions

## Slide 3
Key Team activities for the Month (June 2014 – July 2014)
 | Highlights (Achievements, Industry Interactions)
1. 2. 3. 4. | Industry Noise Data Base Rev. 6 11 Mining houses analyzed & data is available. Data base was used for setting up New Noise Milestones. HPD_TAS Adoption Assisting mines in relation with 59 step project Plan and PoE. Several mines indicated implementation rather that adoption. (Workload/resources/process evaluation) HPD Adoption Tracker (Update) Updated July 2014. PoE added for monitoring/reporting. Tracker circulated to Mines for monthly updates. Industry Capacity Resources (12.1) - Employee numbers. (Mine Adoption teams functionality)

## Slide 4
No | Activities | Lowlights (Issues, Risks, Concerns) | Response - Remedial Action
1. | HPD interaction request BECSA | Not responding | Not featured on tracker
2. | HPD Adoption interaction exxaro | Slow with the process | Follow up was initiated via Task Force member and HSEC Leader
3. | HPD Adoption interaction Modikwa | Slow response , 5th custodian at Modikwa. | Concerns elevated to Business leader
4. | HPD Adoption interaction Glencore | Glencore progress. New custodians not familiar with Mosh Process | Meeting was held with Task Force Member and Group HSEC. Eastern Limb Copa meeting was held with ECM and Platinum.
5. |  |  | 
6. |  |  | 
7. |  |  | 
Low lights – For the Month (June 2014 – July 2014)

## Slide 5
Key Team activities for the Month (June 2014 – July 2014)
No | Activities
1. 2. | June 2014 Task Force meeting Glencore Magareng ECM Alloys Limpopo Tri-partite meeting ARM Modikwa Meeting July 2014 Glencore Helena ECM Alloys ARM Modikwa Copa meeting s Sasol Group Noise committee meeting Sponsor meeting Noise Meeting GEE meeting IBMQI Meeting Milestone meeting Exxaro Divisional meeting Sasol Copa meeting Mosh Workshop meeting Glencore Task Force meeting Western Limb
Important past & future activities

## Slide 6
Key Team activities for the Month (June 2014 – July 2014)
No | Activities
2. 3. | July 2014 Continue Glencore Mototolo Platinum Copa Meeting Eastern Limb Palaborwa Copper Mine HPD introduction meeting. Marula Platinum Team establishment & project meeting. Hearing Coach Meeting 01 Aug 2014 Glencore Eastern Mines - Group Copa meeting 04 Aug 2014 Noise team meeting 05 Aug 2014 Mosh Monthly meeting General TAS Tool revised Rev 3. (NRR reviewed)
Important past & future activities

## Slide 7
(June 2014 – July 2014)
 | Thank You.