## Slide 1: MOSH Falls of Ground Team Leading Practice Adoption Team Activity Report
20 February 2014

## Slide 2
Contents
Mission and Values reminder
A view on 2013
Plan for 2014

## Slide 3
Leading the change to zero harm
Mission and Values - MOSH
To facilitate the adoption of leading practice through a people oriented process to significantly improve occupational health and safety in the minerals industry
Our ultimate goal is the provision of working conditions that are free from harmful effects
Values

## Slide 4
EE&MS
EE&MS
Facilitation in the Coal Industry
FOG Adoption Team Planner
2014
Prevention of All Uncontrolled Falls of Ground
Jan 14 | Feb 14 | Mar 14 | Apr 14 | May 14 | Jun 14 | Jul 14 | Aug 14 | Sep 14 | Oct 14 | Nov 14 | Dec 14
EE&MS
Start Integration with TARP for FOG
Bolts with Nets
Finalise and Verify Underground
TARP
Integrate with EE&MS
Workplace Illumination
Review and Prepare for Adoption – SLP?
Workshop Possible Roll-out Programme
Leading Practice for Optimised Drilling and Blasting
Review and Preview
Consult widely with Role-players
Call for “Day of Learning”
Initiate Process to start the Leading Practice Adoption Process
Plan
Continue with Facilitation within the Coal Industry
Glenburn Lodge Consultative Programme

## Slide 5
Progress for the Month of January/February 2014
No` | Highlights (Achievements, Industry Interactions)
1 | Tripartite forums visited and positively participated in them.
2 | Preparation of an assessment of the state of FoG safety in the industry during 2013 for the CEO Elimination of Fatalities Task Team on 21 February.(Report and presentation)
3 | The Netting with Bolting and TARP COPA on 17 January was attended by 90 people.
4 | Established additional support for COPA members . Visiting them in their respective areas. Harmony Group had their fourth meeting as a group to consider progress with TARP. Special initiative for Harmony planned with Douw Cronje’s assistance
5 | Special additional help was given to Mponeng , Hernic and Sibanye Mines .
6 | Meeting with sponsor postponed from 14 February to 21 February 2014
7 | First FoG MOSH Industry Adoption Team Meeting
8 | Presentation to Coal SANIRE Branch on MOSH
Leading the change to zero harm

## Slide 6
Progress for the Month of January/February 2014
No | Challenge (Issues, Risks, Concerns) | Response - Remedial Action | Due Date | Resp. Person
1 | Getting the COAL sector on track for MOSH adoption | The current identified potential LPs will be investigated further and a workshop called to share results | February 2014 | Team
2 | Helping mines to complete PoEs before reporting | Discussions at COPAs, at Harmony’s special meeting and on special requests from individual mines | March 2014 | Team
3 | Getting traction with behavioural issues in LPs | Possible pilot initiatives with Harmony and/or Sibanye and/or Mponeng | March 2014 | DJA & DC
Leading the change to zero harm

## Slide 10: COPA Attendance