## Slide 1
1
MOSH Noise Team SCOPE for the 2024 Milestones
January 2015

## Slide 2
2
Introduction
Objective
  Scope the contribution of the MOSH Noise Team towards the 2024 Milestones
  Manage expectations and avoid surprises – using lessons from 2003 Milestones

## Slide 3
3
“By December 2024, the total operational or process noise emitted by any equipment must not exceed a milestone sound pressure level of 107 dB(A).”
GEE Circular 46/14 - (This milestone of the sound pressure levels will be verified by initiatives under the CoE and MOSH and reviewed in 2016)
Solicit Data from the GEEs
Data Delays and integrity
Number of workplaces ≥ 107 dB
Step 1 - Identify MPNL (107dB) for every workplace
(OEMS, Type, Operating pressures, etc.)
  Follow CIoM instruction OH-5 2005
Rock type, number of people exposed and other relevant data
Step 2 - Identify Equipment in those (Step 1) workplaces
  Baseline

## Slide 4
4
Step 2 - Identify Equipment in those (Step 1) workplaces
  Baseline
Potential Leading practice for a particular environment - Refer to Noise Expert Model -2012
Input to the IBMQI
Reporting to the GEEs and Milestone Review
Step 3 – Data Analysis
6 Months Data Collection
  Assist industry in instances where there is more than one machine in an identified work place
  2 Months Data analysis

## Slide 5
5
Quo Vadis
Sensitize stakeholders - GEEs; Industry Teams, CM&EEs and Learning Hub
  What is expected from them
  Importance of data integrity, data correlation and comparison
  Effects of delays - no baseline and need for regular reporting
Detailed Plan with expected outputs to follow