## Slide 1: Consolidated Adoption Tracker – Q1 Report - January 2015 to date
by
Lettie Masilo
19 March 2015
CHAMBER OF MINES OF SOUTH AFRICA
Putting South Africa First

## Slide 2
Caution: Some of the Information will need to be updated!!
Leading the change to zero harm

## Slide 3
Mines Adopting the MOSH Leading Practices
Leading the change to zero harm
Chart: MOSH Leading Practice / Simple Leading Practice
| HPD_TAS Tool | Nets with Bolts (Central) | TARP (Central) | PDS - Coal | PDS - Hard Rock | Winch Covers SLP | MSFS SLP
Total No. of mines Adopting LP/SLP | 64 | 49 | 41 | 15 | 70 | 17 | 10
Gold Mines | 6 | 20 | 15 | 0 | 37 | 17 | 10
Coal Mines | 32 | 0 | 1 | 15 | 0 | 0 | 0
Platinum Mines | 24 | 23 | 24 | 0 | 33 | 0 | 0
Diamond Mines | 0 | 0 | 0 | 0 | 0 | 0 | 0
Other | 2 | 1 | 0 | 0 | 0 | 0 | 0

## Slide 4
Industry Overall Adoption Progress – HPD_TAS Tool LP
Leading the change to zero harm
Chart: Adoption of HPD_TAS Tool LP
| Setting up Multi disciplinary Adoption Teams | Induction of the Adoption Team (s) | Agree on the Implementation Plan | Identify the interviews & Interviews | Train the Interviewers | Mental Model Interviews | Leadership Behaviour Plan (Customized) | Behaviour Communication Plan (Customized) | Portfolio of Evidence Folder
No Progress | 0.0625 | 0.0625 | 0.0625 | 0.14062 | 0.14062 | 0.03125 | 0.03125 | 0.03125 | 0.15625
In Progress | 0 | 0 | 0.015625 | 0.015625 | 0.015625 | 0.015625 | 0.39062 | 0.39062 | 0.78125
Completed | 0.92188 | 0.92188 | 0.90625 | 0.8125 | 0.8125 | 0.92188 | 0.54688 | 0.54688 | 0.03125

## Slide 5
Industry Overall Adoption Progress – FOG Nets with Bolts LP (Central)
Leading the change to zero harm
Chart: MOSH FOG Nets with Bolts
Percentage of Units with Documents Signed Off | 1 | 1 | 1 | 0.97826 | 0.97826 | 0.97826 | 0.95652 | 0.95652 | 0.95652 | 0.95652
Percentage of Units Completed not Signed Off | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Percentage of Units with Work In Progress | 0 | 0 | 0 | 0.021739 | 0.021739 | 0.021739 | 0.043478 | 0.043478 | 0.043478 | 0.043478
Percentage of Units No Action | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 6
Industry Overall Adoption Progress – FOG TARP LP(Central)
Leading the change to zero harm
Chart: MOSH FOG TARP (Central)
| LP Review | Implementation Plan | Procedure Amended | MM Interviews | LB Plan | BC Plan | Risk Assessment | Lesson Plans | Management Reviews | Roll Out Plan
Percentage of Units with Documents Signed Off | 0.8125 | 0.77083 | 0.77083 | 0.77083 | 0.58333 | 0.5625 | 0.58333 | 0.5625 | 0.5625 | 0.5625
Percentage of Units Completed not Signed Off | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Percentage of Units with Work In Progress | 0.086957 | 0.043478 | 0.043478 | 0.043478 | 0.1087 | 0.13043 | 0.065217 | 0.086957 | 0.086957 | 0.086957
Percentage of Units No Action | 0.10054 | 0.18569 | 0.18569 | 0.18569 | 0.30797 | 0.30707 | 0.35145 | 0.35054 | 0.35054 | 0.35054

## Slide 7
Industry Overall Adoption Progress – FOG TARP Eastern Limb)
Leading the change to zero harm
Chart: MOSH FOG TARP LP (EASTERN LIMB)
| LP Review | Implementation Plan | Procedure Amended | MM Interviews | LB Plan | BC Plan | Risk Assessment | Lesson Plans | Management Reviews | Roll Out Plan
Percentage of Units with Documents Signed Off | 0.92857 | 0.64286 | 0.64286 | 0.64286 | 0.64286 | 0.64286 | 0.64286 | 0.64286 | 0.64286 | 0.64286
Percentage of Units Completed not Signed Off | 0 | 0.071429 | 0.071429 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Percentage of Units with Work In Progress | 0 | 0.14286 | 0.14286 | 0.14286 | 0.071429 | 0.071429 | 0.071429 | 0.071429 | 0.071429 | 0
Percentage of Units No Action | 0.071429 | 0.14286 | 0.14286 | 0.21429 | 0.28571 | 0.28571 | 0.28571 | 0.28571 | 0.28571 | 0.35714
Adoption Progress: 66%

## Slide 8
Leading the change to zero harm
Chart: Winch Covers SLP
| Risk review and adoption decision | Registration doc and persons appointed | Mine adoption team appointments | Copy of adoption plan | Copy of brief to mine employees | BC and LB requirements | Copy of preliminary/finalised traing lessons plans | Copy of rollout plan/progress report
MOSH Deliverables | 1 | 0.82353 | 0.82353 | 0.82353 | 0.058824 | 0.82353 | 0.058824 | 0.82353

## Slide 9
Leading the change to zero harm
Chart: Multi Stage Filtration System (MSFS) SLP
| Risk review and adoption decision | Registration doc and persons appointed | Mine adoption team appointments | Copy of adoption plan | Copy of brief to mine employees | BC and LB requirements | Copy of preliminary/finalised lessons plans | Copy of rollout plan/progress report
MOSH Deliverables | 1 | 1 | 1 | 1 | 0.1 | 1 | 0.1 | 1