## Slide 1: MOSH Falls of Ground Team Leading Practice Adoption Team Activity Report
13 August 2015

## Slide 2
Contents
Mission and Values reminder
Progress April / May 2015
Leading Practice Adoption
Activities
Challenges
Positives

## Slide 3
Leading the change to zero harm
Mission and Values - MOSH
To facilitate the adoption of leading practice through a people oriented process to significantly improve occupational health and safety in the minerals industry
Our ultimate goal is the provision of working conditions that are free from harmful effects
Values

## Slide 4: Leading Practice Adoption
Leading the change to zero harm
Leading Practice | Mines | % Adoption (Documents) | Portfolios of Adoption | No of Crews Trained | No of Persons Influenced
Entry Examination and Making Safe | Central 74 E/Limb 16 N/Cape 6 | 98% 95% 72% | 2 2 | 6990 694 160 | 71000 13880 3200
Bolts with Nets | Central 49 | 97% | 1 | 2550 | 64806
TARP (FoG) | Central 41 E/Limb 16 N/Cape 6 | 75% 66% 72% | 6 2 1 | 1972 395 280 | 65000 7900 560
Value Added Drilling and Blasting | Preparing to Identify possible Leading Practices Working to identify behavioural issues at AP SoM Site for explosive and non-explosive rock breaking at SibanyeGold |  |  |  | 
“Ledging” | Paper prepared for MineSAFE Meeting with Sponsor Peter Turner on 10 July 2015 Day of Learning – planning underway, date set for 27 October |  |  |  | 

## Slide 5
No` | Activities
1 | Tripartite forums visited and positively participated . Assisting Limpopo Health and Hygiene Forum with "Emergency Preparedness" reviews Attended the Rustenburg Tripartite Forum
2 | Limpopo FoG COPA held at Twickenham Northern Cape MOSH FOG COPA meeting with U/G visit at Black Rock Mine Randfontein Central COPA on 12 June and 24 July
3 | Special assistance to individual mines Kopanang (weekly meetings) with netting, South Deep(TARP), Tshepong(TARP)
4 | Use of video technology is being explored to understand the behaviour issues with Drilling and Blasting – AP School of Mines
5 | Presentation on “Increased Leading Risk” prepared for Mine SAFE. Assisting AngloGold Ashanti with internal Ledging Review processes.
6 | Meeting with Sponsor to discuss Ledging and Drilling and Blasting. Conventional and non-explosive blasting discussed. Met with non-explosive supplier.
7 | Addressed the WITS final year students on MOSH
8 | MOSH FOG Industry Adoption Team Meeting
9 | Working with Kimberley Mines to restart their Adoption Programme FOG Team.
10 | Mine Review of TARP Adoption - Bambanani
Progress for the Month of July/August 2015
Leading the change to zero harm

## Slide 6
On-going Issues and their Actions
Leading the change to zero harm
Issue | Action | TimeLine
Team to conduct Mine Visits following FOG Fatalities | Fatalities and Learning Points are discussed at the MOSH FOG Industry Adoption Team Level | On-going
Tracking Documents should include No. Of People Influenced by Adopted Practice/s | Tracking Documents updated to include these figures, currently being updated | Figures communicated regularly
Analysis to show impact on Hierarchy of Control | EE&MS – Admin Control TARP – Admin Control NwB – Engineering Control | On-going
Review of Mines progress with LP adoption(PoE) | Pilot Mines have been identified. Bambanani held on 21 and 22 July. | 4 Mines by the end of August 2015

## Slide 7
On-going Issues and their Actions
Leading the change to zero harm
Issue | Action | TimeLine
Conduct a comparative analysis of impact of adoption | Information gathering in progress. Analysis framework being drafted | Not yet defined
Tracking document to include % of mines experiencing FOG Problems | 21 Mines responsible for 25 Fatalities. 14 companies responsible for 25 fatalities. Gold 17, Platinum 4, Coal 2, Chrome 2(2014) | On-going
Learning's from Drilling and Blasting Workshop | Identify possible Leading Practices for Adoption. Work planned at AP SoM and SibanyeGold | Q4 2015
Include Ledging in MOSH FOG Team Portfolio | Day of Learning to spread learning's and to identify possible Leading Practices for Adoption | Q4 2015

## Slide 8
Challenges for the Month of July/August 2015
No | Challenge (Issues, Risks, Concerns) | Response - Remedial Action | Due Date | Resp. Person
1 | Maintaining value in COPA’s | Get Host Mine Managers to do Mine Presentations and overviews at COPA Meetings Underground visits to areas of successful Adoption – PoE reviews – report back to meetings | On-Going | Team
2 | Working with “Lagging Mines” | Improve communications with MOSH Task Force Conducting visits to individual mines | On-going | DJA AvZ CL
3 | Getting understanding of behaviour embedded on mines | Include behaviour on every agenda of mine or COPA meetings | On-going | DJA AvZ CL
4 | Progress with Drilling and blasting | Working with APlats SoM, Sites at SibanyeGold | Sept 15 | DA CL
5 | Possible Strike Action | How can behavioural issues from MOSH be used to best advantage? | Soonest | LH
Leading the change to zero harm

## Slide 9
Leading the change to zero harm
Questions or Discussion?

## Slide 10
Chart: FoG Fatalities -2014
| Gold | Platinum | Coal | Chrome
 | 17 | 4 | 2 | 2

## Slide 11
Chart: FoG Fatalities - 2014 & 2015
| Gold | Platinum | Coal | Chrome
 | 24 | 6 | 5 | 2

## Slide 12
Chart: FoG Fatalities in Mining Groups - 2014
| SibanyeGold | AngloGold | Harmony | Village Main | Impala | Gold One | Pan African | Hernic | Jindal | Central Rand | Samancor | Exxaro | AA Plats | Aqarius
 | 6 | 3 | 3 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 13
Chart: FoG Fatalities per Mine - 2014
| Beatrix | Driefontein | Mponeng | Cooke 4# | Cooke MU2 | Evander 8# | Tau Lekoa | Marula | Kiepersol | Central Rand | Bambanani | Masimong | Tweefontein | Arnot | Doornkop | Con Murch | Impala 1# | Impala Marula | Dishaba | Aquarius Kwezi | Kopanang
 | 3 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 14
Chart: FoG Fatalities by Mining Group - 2014 & 2015
| SibanyeGold | AngloGold | Harmony | Village Main | Impala | AA Plats | Gold One | Pan African | Hernic | Jindal | Central Rand | Samancor | Exxaro | Aqarius | Royal Bafokeng | Anglo Coal | Izimbiwe Coal | Keaton Energy
 | 9 | 5 | 5 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 15
Chart: Fatalities in Mines - 2014 & 2015
| Beatrix | Driefontein | Mponeng | Bambanani | Kopanang | Cooke 4# | Cooke MU2 | Evander 8# | Tau Lekoa | Marula | Kiepersol | Central Rand | Masimong | Tweefontein | Arnot | Doornkop | Con Murch | Impala 1# | Impala Marula | Dishaba | Aquarius Kwezi | Kusasalethu | Rasimone | Uitkomst | Leeu Vaalkranz | Kloof | Thembalani | Zibulo
 | 4 | 3 | 3 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1