## Slide 1: MOSH Falls of Ground Leading Practice Adoption Team Activity Report
APRIL 2013

## Slide 2
Contents
Mission and Values reminder
Progress update – key indicators
Highlights
Challenges
Key lessons learnt

## Slide 3
Leading the change to zero harm
Mission and Values - MOSH
To facilitate the adoption of leading practice through a people oriented process to significantly improve occupational health and safety in the minerals industry
Our ultimate goal is the provision of working conditions that are free from harmful effects
Values

## Slide 4
FOG Adoption Team Planner
Prevention of All Uncontrolled Falls of Ground
J 12 | J 12 | A 12 | S 12 | O 12 | N 12 | D 12 | J 13 | F 13 | M 13 | A 13 | M 13 | J 13 | J 13 | A 13 | S 13 | O 13 | N 13 | D 13
EE&MS
Plan
Hard Rock COPA (EE&MS, Nets with Bolts, TARP)
Limpopo COPA (EE&MS, TARP)
COAL COPA (Coal Specific Practices)
Plan
New LP’s ?
20 th March 2013 at Randfontein Golf Club.
25Mines are participating. + 70 % complete for Nets with Bots
9th COPA Meeting was held on the
Next meeting scheduled for 10 May 2013 at Randfontein Golf Club.
Limpopo COPA revived
Review EE&MS Quality of Adoption
Starting with TARP Adoption
Coal FoG Adoption Team set up meeting held on 3 April 2013 at Impunzi
SACMA Support required – AvZ to source
Coal specific leading practices to be targeted
Review of MOSH FOG Leading Practices to be conducted
Pre-identification Planning Meeting – held at Glenburn Lodge 30 August 2012.
No new LP this year,2013 is the year of Consolidation
Revive regional COPA’s
Revisiting adoption at mines and tightening the loose ends

## Slide 5
Progress for the Month of March 2013
No` | Highlights (Achievements, Industry Interactions)
1 | Team has met twice to steer the progress of the MOSH FoG Adoption team: The value and demerits of combining the COPAs for various leading practices was discussed. The opinion of MOSH Task force members will be obtained.
2 | 20 March we had a Nets with Bolts COPA. Well attended(70 people)
3 | 27 February the Eastern Limb COPA for FoG met at Two Rivers Platinum. There was good attendance.
4 | Attended TPF Meetings for Northern Cape, and Northwest
5 | The March meeting of the FoG Adoption team was unfortunately cancelled. An update to the RETC meeting was possible on MOSH FoG progress
6 | Second meeting with new FOG Team Sponsor – Mr Peter Turner (Sibanye Gold) was held
Leading the change to zero harm

## Slide 6
Progress for the Month of March 2013
No | Lowlights (Issues, Risks, Concerns) | Response - Remedial Action | Due Date | Resp. Person
1 | FoG MOSH Adoption team meeting was cancelled for March due to public holidays | Interaction and report back of MOSH FoG progress to many members at RETC meeting | 9 Apr 13 | DA
2 | Inappropriate attendance of Industry team members at meetings | Lobby MOSH Task Force and Senior Management of Mining Companies for appropriate representation | Apr 13 | AvZ DA
3 | A number of FoG fatalities have occurred in the industry some where the LP EE&MS was used. | Follow up on accidents by Programme Managers | Apr 13 | AvZ DA
Leading the change to zero harm

## Slide 7
MOSH FOG Adoption Team Meetings

## Slide 8
KPA No | KPA | KPI No. | KPI | Definition of measurement (See Team datasheet for fuller descriptions) Measure 1 ¦ Measure 2 | Timing for report | Target | LP 1: Nets with Bolts |  |  | 
 |  |  |  |  |  |  | Measure 1 Prev Curr |  | Measure 2 Prev Curr | Planned completion
 | Leading Practice Adoption Process |  |  |  |  |  |  |  |  | 
 | Identification of Leading Practice |  |  |  |  |  |  |  |  | 
A1 | Appropriate persons to select leading practice | T4 | Approved participants list | Head of Hub approved list of workshop participants Yes or No ¦ Date approved | Monthly | Yes | 0 | 0 | 0-Jan | N/A
A2 | Appropriate plans for planning workshop | T8 | HOH review and approval | Review and approval against checklist at least two weeks before workshop Yes or No ¦ Date of approval | Monthly | Yes | 1 | 1 | 1-Nov | June 2010
A3 | Detailed expert model of risk story | T12 | Detailed expert models | Detailed drafts of the two expert models ready for workshop Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jul | July 2012
 |  | T14 | Peer Group assessment | Peer group review of expert model quality Assessment score % ¦ Date completed | Monthly | >90% | 1 | 1 | 1-Feb | July 2012
A4 | Leading practice with greatest OHS impact | T19 | Credibility of selected Leading Practice | Peer group review of practice against key criteria Assessment score in % ¦ Date assessed | Monthly | >90% | 1 | 1 | 1-Jul | July 2012

## Slide 9
Documenting the Leading Practice |  |  |  |  |  |  |  |  | 
Adoption mines and key people | T22 | Prioritised list of mines and key people | Consolidated prioritised list of adopter mines and key persons at mines, with contact details Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Oct 2013
Direct enquiry protocol | T27 | Direct enquiry protocol | Custom designed enquiry protocol signed off by Behaviour Specialist for the leading practice Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
Effective direct enquiry process | T30 | Interview process | All planned interviews conducted by trained interviewers Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
Detailed mental models report | T33 | Mental models report | Detailed mental models report signed off by Behaviour Specialist Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
 | T34 | Identification of implications | Documented implications of the identified mental models as input for BC and LB plans Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
BC Plan for deciders | T35 | BC plan for deciders | Detailed BC plan for deciders signed off by Behaviour Specialist Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
Generic BC plan for adoption mines | T38 | BC plan for adoption mines | Detailed BC plan for use at adoption mines signed off by Behaviour Specialist Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
Generic LB plan for adoption mines | T41 | LB plan for adoption mines | Detailed LB plan for use at adoption mines signed off by Behaviour Specialist Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012

## Slide 10
T47 | Final peer reviewed report | Final updated version of peer reviewed value case report Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
T50 | Implementation of Decider BC plan | Implementation of BC plan for deciders prior to Leading Practice Adoption Workshop Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
T55 | Final source mine report | Updated draft of report based on input from consultations at mine and with adoption team Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
T56 | Peer Group assessment | Hub Peer Group assessment using an agreed score card for assessing source mine reports Assessment score % ¦ Date completed | Monthly | 100% | N/A | N/A | 1-Jan | 
T57 | Summary of behavioural work | A summary report of the work undertaken in developing the generic BC and LB plans Estimate % complete ¦ date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
T58 | Source investigations summary report | A report that pulls together the separate investigation reports which are appended Estimate % complete ¦ date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
T59 | Peer Group assessment | Hub Peer Group assessment using score card for source investigations summary reports Assessment score % ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
T61 | Draft LPAG for use at mines | Updated draft guide for use at adoption mines based on input from source mine and team Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012
T62 | Peer Group assessment | Hub Peer Group assessment of LPAG using agreed score card Assessment score % ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | Nov 2012

## Slide 11
T65 | Workshop programme | Programme for workshop signed off by HoH at least two weeks before workshop Yes or No ¦ Date completed | Monthly | Yes | 0 | 0 | 0-Jan | 
T66 | Effective key presentations | A special workshop assessment form completed by all workshop participants Assessment score % ¦ Date completed | Monthly | >80% | 1 | 1 | 1-Jul | 
T68 | Updated LPAG | Updated version of LPAG, based on experience gained at first adoption (demo) mine Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jul | Sept 2012
T72 | COPA membership | Must include one of originally identified key persons at adoption mines & Adoption Team Manager % of mines with required membership ¦ No. of mines | Monthly | > 80% | 0.8 | 0 | 0-Jan | Oct 2013
T73 | COPA attendance | COPA attendance by identified key (required) members % attendance by key members ¦ Date of last meeting | Monthly | > 60% | 0.8 | 0 | 0-Jan | Oct 2013
T75 | COPA effectiveness | A COPA effectiveness assessment form completed quarterly by workshop participants Assessment score in % ¦ Date completed | Monthly | > 80% | 0.8 | 0 | 0-Jan | Oct 2013
T78 | Agreement with Mine Manager | Working relationship agreed with Mine Manager Estimate % complete ¦ Date completed | Monthly | 100% by adoption workshop | 0.9 | 0.9 | 1-Jan | Oct 2013
T79 | Agreed adoption plan | Copy of agreed adoption plan with comments on key issues and details of lessons learnt Estimate % complete ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan | 
T81 | Direct enquiry process | Direct enquiry process using selected interviewees and trained interviewers Estimate % complete ¦ Date completed | Monthly | 100% | 0.8 | 0.8 | 1-Jan | Oct 2013

## Slide 12
T82 | Customised BC & LB plans | Customised BC and LB plans involving proper application of customisation process Estimate % complete ¦ Date completed | Monthly | 100% | 0.8 | 0.8 | 1-Jan |  | Oct 2013
T84 | Monitoring and evaluation plan | Impact and performance monitoring and evaluation plan agreed with the mine Estimate % complete ¦ Date completed | Monthly | 100% | 0.2 | 0.2 | 1-Jan |  | Oct 2013
T85 | Effectiveness of BC & LB plans | Assessment of effectiveness using standard behaviour modification survey tool Assessment score in % ¦Date completed | Monthly | 100% | 0.6 | 0.6 | 1-Jan |  | Oct 2013
T88 | Documented findings | All findings (lessons learnt) at first adoption mine documented and on file Estimate % complete ¦ Date completed | Monthly | 100% | 100 | 100 | 1-Jan |  | Oct 2013
T90 | Signed off report on first adoption | Updated report based on input from consultations at mine and with adoption team Estimate % complete ¦ Date completed | Monthly | 100% | 0.2 | 0.2 | 1-Jan |  | Oct 2013
T91 | Peer Group assessment | Hub Peer Group assessment of adoption report using an agreed score card Assessment score % ¦ Date completed | Monthly | 100% | 0 | 0 | 0-Jan |  | Oct 2013
T93 | Final Leading Practice Adoption Guide | Updated final draft of the LPAG based on input from first adoption mine and adoption team Assessment score % ¦ Date completed | Monthly | 100% | 1 | 1 | 1-Jan |  | Oct 2013
T94 | Peer Group assessment | Hub Peer Group assessment of LPAG using an agreed score card Assessment score % ¦ Date completed | Monthly | 100% | 0 | 0 | 1-Jan |  | ?
T95 | Identified potential adoption mines | Number of identified potential adoption mines No. of mines ¦ Date last mine identified | Monthly | 40 | 24 | 24 | 1-Jan |  | Oct 2013
T96 | LP investigated for adoption | No of completed adoption investigation forms returned by mines to adoption team manager Number of mines ¦ % of potential adoption mines | Monthly | 100% | 24 | 0 | 0 | 0 | Oct 2013

## Slide 13
T97 | Positive decision to adopt | Number of mines indicating a positive decision to adopt on their completed forms Number of mines ¦ % of potential adoption mines | Monthly | >95% | 24 | 0 | 0 | 0 | Oct 2013
T98 | Mine adoption team appointed | Number of mines that have appointed an adoption team and a manager Number of mines ¦ % of potential adoption mines | Monthly | >95% | 24 | 0 | 0 | 0 | Oct 2013
T99 | Investment in adoption | Total of planned investment (funds & person days) by mines in adopting the leading practice Cost in Rands ¦ Number of person days | Monthly | None | ? | 0 | 0 | 0 | 
T100 | Implementation plan (incl M&E) | Number of mines that have provided copies of acceptable plans to adopt the leading practice Number of mines ¦ % of potential adoption mines | Monthly | >95% | ? | 0 | 0 | 0 | 
T101 | Accommodation of learning | Number of mines with provisions to accommodate learning during adoption (no bonus loss) Number of mines ¦ % of actual adopter mines | Monthly | 100% | ? | 0 | 0 | 0 | 
T102 | Leading practice harmonised | Number of mines that report successful harmonisation of the leading practice Number of mines ¦ % of potential adoption mines | Monthly | >95% | 20 | 0 | 0 | 0 | Oct 2013
T103 | Mental models interviews | Number of mines that have conducted mental model interviews using trained interviewers Number of mines ¦ % of potential adoption mines | Monthly | >95% | 22 | 0 | 0 | 0 | Oct 2013
T104 | Customised BC plan | Number of mines that have customised BC plan according to LPAG Number of mines ¦ % of potential adoption mines | Monthly | >95% | 22 | 0 | 0 | 0 | Oct 2013
T105 | Customised LB plan | Number of mines that have customised LB plan according to LPAG Number of mines ¦ % of potential adoption mines | Monthly | >95% | ? | 0 | 0 | 0 | Oct 2013
T106 | Risk assessment | Number of mines that have undertaken risk assessment according to LPAG Number of mines ¦ % of potential adoption mines | Monthly | >95% | 0.75 | 0 | 0 | 0 | Oct 2013

## Slide 14
T107 | Training lesson plans | Number of mines that report required development of training lesson plans Number of mines ¦ % of potential adoption mines | Monthly | >95% | 5 | 0 | 0 | 0 | Oct 2013
T108 | Management sign-off | Number of mines that report required management sign-off Number of mines ¦ % of potential adoption mines | Monthly | >95% | 0 | 0 | 0 | 0 | 
T109 | Leading practice piloted | Number of mines that report required initial piloting of the leading practice Number of mines ¦ % of potential adoption mines | Monthly | >95% | 0 | 0 | 0 | 0 | Oct 2013
T110 | Roll-out plan in place | Number of mines that have completed the required mine-wide leading practice roll-out plan Number of mines ¦ % of potential adoption mines | Monthly | >95% | 14 | 0 | 0 | 0 | Oct 2013
T111 | Completed adoptions of leading practice | Number of mines that have provided required documentation confirming full adoption Number of mines ¦ % of potential adoption mines | Monthly | >95% | 0 | 0 | 0 | 0 | Oct 2013
T124 | Reported adoptions of SLP | Number of mines reporting successful adoption of the SLP Number of mines ¦ % of potential adoption mines | Monthly | 50% in 6 mths | 0 | 0 | 0 | 0 | 
T125 | Confirmed full process SLP adoptions | Number of mines reporting adoption of the SLP in accordance with the SLP Adoption Brief Number of mines ¦ % of potential adoption mines | Monthly | >90% | 0 | 0 | 0 | 0 |