## Slide 1: Noise Team
21 February 2013

## Slide 2
Contents
Progress update – key indicators
Highlights
Lowlights
Key lessons learnt

## Slide 3
Leading the change to zero harm
Mission and Values - MOSH
To facilitate the adoption of leading practice through a people oriented process to significantly improve occupational health and safety in the minerals industry
Our ultimate goal is the provision of working conditions that are free from harmful effects
Values

## Slide 4
Progress update - key indicators from Team Scorecard
Covering identification, documenting, facilitating and impacts for the leading practice in question
Leading the change to zero harm
KPA No | Key Performance Area | KPI No | KPI | Measure 1 (Definition) | Measure 2 (Definition) | Measure 1 | Measure 2 | Originally planned completion
A1 | Appropriate participants in selection of leading practice | T1 | Credible workshop participants | Yes or No | Date approved | Yes | 10 Sep | 31 Jul
A11 | Generic LB plan for adoption mines | T41 | LB Plan for adoption mines | Estimate % complete | Date completed | 80% | NA | 12 Oct
A11 | Generic LB plan for adoption mines | T41 | LB Plan for adoption mines | Estimate % complete | Date completed | 80% | NA | 12 Oct
Examples entries
Note: Wording to be consistent with Team Scorecard

## Slide 5
Progress update - key indicators cont. (Feb ‘13)
Leading the change to zero harm
KPA No | Key Performance Area | KPI No | KPI | Measure 1 (Definition) | Measure 2 (Definition) | Measure 1 | Measure 2 | Originally planned completion

## Slide 6
Progress for the Month (Feb ‘13)
No | Highlights (Achievements, Industry Interactions)
1 | 15 November 2012 – Mosh Monthly meeting
2 | 20 November 2012 – Noise Adoption Team weekly meeting
3 | 21 November 2012 – Xstrata Alloys Western Mines EXCO presentation-HPD_TAS_Adoption
4 | 22 November 2012 – Khutala PDS Visit
5 | 23 November 2012 – Limpopo/Eastern district Safety Managers Forum
6 | 27 November 2012 – Xstrata Alloys Western Mines Noise adoption team meeting
7 | 28 November 2012 – Exxaro EXCO presentation-HPD_TAS_Adoption
8 | 13 December 2012 – Wits university engagement (Noise research)
9 | 12 - 19 December 2012 – Harmony Road show (Integrating MOSH to Harmony KPI’s)
10 | 09 January 2013 – Noise Adoption Team weekly meeting
11 | 15-17 January 2013 - Noise Adoption Team strategic session
Leading the change to zero harm

## Slide 7
Progress for the Month (Feb ‘13)
No | Highlights (Achievements, Industry Interactions)
12 | 24 January 2013 – Xstrata Alloys Western Mines – Induction of mine adoption teams on HPD TAS Adoption
13 | 29 January 2013- Noise Adoption Team weekly meeting
14 | 30 January 2013 – Sacepa meeting
15 | 31 January 2013 – Coal Safe Organising Committee attendance
16 | 05 February 2013 – Lonmin (Briefing session)
17 | 07 February 2013 – North West Tri-Partite forum meeting (Northam Cancellation)
18 | 08 February 2013 – GEE Meeting
19 | 11 February 2013 – ARM Nkomati – Induction of mine adoption teams on HPD TAS Adoption
20 | 12 February 2013 – ARM Two Rivers – Induction of mine adoption teams on HPD TAS Adoption
22 | 14 February 2013 – DMR Occupational Health Meeting
Leading the change to zero harm

## Slide 8
Progress for the Month (Feb ‘13)
No | Highlights (Achievements, Industry Interactions)
23 | 20 February 2013 - Noise Adoption Team weekly meeting
24 | 21 February 2013 – Mosh Adoption team meeting
25 | 
26 | 
27 | 
28 | 
29 | 
30 | 
31 | 
32 | 
33 | 
Leading the change to zero harm

## Slide 9
Progress for the Month (Feb ‘13)
No | Lowlights (Issues, Risks, Concerns) | Response - Remedial Action | Due Date | Resp. Person
1. | Northam Platinum adoption meeting cancelled-Short notice | Keep and file communication as proof | 08 Feb ‘13 | Team
2. | Cancelled meetings with Xstrata | Re scheduled training date (1/3/13) | 13 Mar ‘13 | Team
3. | Limited capacity of the behaviour specialist to conduct interviewee training | Progress delayed. Need to train the trainer or team managers | 20 Mar ‘13 | Team
4. | Realization that the team is not empowered enough to deal with NIHL prevention | To let deciders and stakeholders aware of this misalignment |  | 
5. |  |  |  | 
6. |  |  |  | 
7. |  |  |  | 
Leading the change to zero harm

## Slide 10
Highlight of the month (Feb ‘13)
No | Highlights (Achievements, Industry Interactions)
23 | Progress to HPD_TAS Adoption i.e. Setting up of adoption teams, induction, agreeing on adoption plans for 5 mining houses (Xstrata, ARM, Exxarro, Sasol, Harmony)
24 | NIHL Prevention Strategic plan for the team
25 | Adding first world Noise source elimination initiatives to our source elimination reposoitory
26 | 
27 | 
28 | 
29 | 
30 | 
31 | 
32 | 
33 | 
Leading the change to zero harm

## Slide 11
Key lessons learnt (Feb ‘13)
No | Key lessons learnt
1 | Don’t assume, follow up
2 | Make personal contact
3 | Submit RSVP and Map with each invite
4 | Make sure team lists are up to date-people want recognition
5 | People want to be guided, hands need to be held throughout the process
6 | Have registration forms, hand outs and DVD’s available at each industry engagement
7 | Keep track of all attended
8 | People battle to have a mine adoption team functioning, all is placed on one person
9 | Lack of skills to lead and learn the process
10 | Be prepared and make sure of your brief and your audience
11 | Make use of line and operational people, not support people or functions
12 | 
Leading the change to zero harm