## Slide 1: MOSH Falls of Ground Team Leading Practice Adoption Team Activity Report
October 2013

## Slide 2
Contents
Mission and Values reminder
Progress update – key indicators
Highlights
Challenges
Key lessons learnt

## Slide 3
Leading the change to zero harm
Mission and Values - MOSH
To facilitate the adoption of leading practice through a people oriented process to significantly improve occupational health and safety in the minerals industry
Our ultimate goal is the provision of working conditions that are free from harmful effects
Values

## Slide 4
J 12 | J 12 | A 12 | S 12 | O 12 | N 12 | D 12 | J 13 | F 13 | M 13 | A 13 | M 13 | J 13 | J 13 | A 13 | S 13 | O 13 | N 13 | D 13
FOG Adoption Team Planner
Prevention of All Uncontrolled Falls of Ground
COAL COPA (Coal Specific Practices)
Plan
NC COPA (EE&MS, TARP)
Hard Rock COPA (N&B’s, TARP)
Eastern Limb COPA (EE&MS, TARP)
Enthusiasm seems to be low, this might be due to low number of injuries and fatalities in the FOG risk category.
The team is debating the pros and cons of continuing with the COAL MOSH programme.
2014 Planning Workshop – 14 November 2013 at Glenburn Lodge
Planning for about 50 delegates, E upper and above. Already had some good responses
Delegates to guide us for the 2014 progress planner and LP Adoption Plan
N Cape COPA is progressing slowly. Most mines are still in the early stages of TARP adoption process
Last COPA was on the 3rd October 2013 at Finsch
EE&MS
Revisiting adoption at mines and tightening the loose ends, on going process.
27 Mines are participating. + 83 % complete for Nets with Bolts
TARP is 23%- Most mines completed interviews – 33 mines participating
Next meeting scheduled for 18 October 2013 at Randfontein Golf Club.
Assisting individual mines in 4 regions of Central COPA through additional COPA meetings
Eastern Limb COPA was held on the 16/Oct hosted by Dwaars river mine. +/- 30 attendees (14 mines attended)
Progressing with TARP Adoption, Several mines are part of the source mine (Xstrata mines), Anglo Platinum mines have advanced ABSP implementation
13 Mines participating
Good progress by some mines
32% Complete

## Slide 5
Progress for the Month of September/October 2013
No` | Highlights (Achievements, Industry Interactions)
1 | Tripartite forums visited and positively participated. Duncan went to Free state, Andre went to NC and Vaal Reefs
2 | Establishing Presence in the Coal Industry. Two workshops held for the FoG Leading Practice identification. Three LPs identified (Enthusiasm waning)
3 | Established additional support with COPA members . Visiting them in their respective areas. Harmony Group and Impala platinum
4 | Chris Legodi attended an International ground support in Switzerland. Learned about the new available technology like the HIGH Tensile wire mesh that can be applied in ultra deep mines and can withstand the instant seismic activities of high magnitude. Learned about the new technology to install mesh in high elevated excavations
5 | The team visited Phakisa, Dilokong and Mponeng to assist them in their variety of challeges regarding the adoption of the Leading Practices and other related issues
6 | Preparation of presentations for MineSafe2013
Leading the change to zero harm

## Slide 6
Progress for the Month of September /October2013
No | Challenge (Issues, Risks, Concerns) | Response - Remedial Action | Due Date | Resp. Person
1 | Lack of enthusiasm in the COAL sector | Team to analyse and consult about continuing to our initiatives in this sector | On going | Team
2 | Poor attendance in the COPA + initiatives | Change strategy from group sessions to visiting individual mines | On going | Team
3 | Securing desirable participants for the Annual Planning meeting , people who will add value plus labour | Personal invitations, especially labour representatives | At next LP identification work-shops | Team
Leading the change to zero harm

## Slide 7
Chart: MOSH FOG Nets with Bolts Adoption Monitor
Percentage of Units with Documents Signed Off | 0.95833 | 0.95833 | 0.95833 | 0.875 | 0.79167 | 0.79167 | 0.875 | 0.875 | 0.70833 | 0.75
Percentage of Units Completed not Signed Off | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Percentage of Units with Work In Progress | 0 | 0 | 0 | 0.125 | 0.20833 | 0.20833 | 0.125 | 0.083333 | 0.25 | 0.20833
Percentage of Units No Action | 0.041667 | 0.041667 | 0.041667 | 0 | 0 | 0 | 0 | 0.041667 | 0.041667 | 0.041667

## Slide 9
 |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | MOSH FOG Adoption Programme Monitor for the Adoption of the Leading Practice for TARP 13 May 2013 (FoG) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  | I = In Progress |  |  |  | C - Completed, not signed off |  |  |  | S = Signed Off |  |  |  |  |  |  |  |  |  |  |  |  | 
 | COPA | Commodity | No. | Name of Mine | Company | Name of Manager | Name of Project Leader | E-mail Address of Project Leader | Telephone Number | Leading Practice Adoption Review | Implementation Plan | Procedure Amended | Mental Model Interviews | Leadership Behaviour Plan | Behaviour Communication Plan | Risk Assessment | Training Lesson Plans | Management Review Process | Roll-out plan in place | Number of people affected | No. of Crews to Train | No. of Crews Trained | Progress |  |  |  |  |  |  |  | 
 |  |  | 1 | Finsch Diamond Mine | Petra Diamonds | Mr. Luctor Roode |  |  |  | I |  |  |  |  |  |  |  |  |  |  | 30 | 0 | 0% |  |  |  |  |  |  |  | 
 |  |  | 2 | Koffiefontein Diamond Mine | Petra Diamonds | Mr. Pieter Coetzee | Mr Siphe Nxele | siphon@petradiamonds.com | 0734401876 | I | I | I | I | I | I |  |  |  |  |  | 25 | 0 | 0% |  |  |  |  |  |  |  | 
 |  |  | 3 | Cullinan Diamond Mine | Petra Diamonds |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 15 | 0 | 0% |  |  |  |  |  |  |  | 
 |  |  | 4 | Venetia Diamond Mine | De Beers Cons. |  |  |  |  | I |  |  |  |  |  |  |  |  |  |  | 3 | 0 | 0% |  |  |  |  |  |  |  | 
 |  |  | 5 | Kimberley Diamond Mine | Petra Diamonds | Mr. Steven Klopper | Mr. Marlon Spadone | marlons@petradiamonds.com | 0728589041 | I | I | I | I | I | I |  |  |  |  |  | 12 | 0 | 0% |  |  |  |  |  |  |  | 
 |  |  | 6 | Black Rock Mine | ARM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 30 | 0 | 0% |  |  |  |  |  |  |  | 
 |  |  | 7 | Tau Tona Mine | Anglo Gold Ashanti | Andre van Jaarsveld | Danny Davies | ddavies@anglogoldashanti.com | 0834696807 | S | s | s | s | i | i |  |  |  |  |  | 60 | 0 | 36% |  |  |  |  |  |  |  | 
 |  |  | 8 | Phakisa mine | Harmony Gold | Moses Motlhageng | L Jonker | moses.motlhangeng@hamorny.co.za | 0827889623 | S | i | i | i | i | i | i | i | i | i |  | 80 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 9 | Nkomati Mine | Nkomati | Trevor Visagie | Trevor Visagie | trevor.vasagie@nkomati.co.za | 0137128207 | S |  |  |  |  |  |  |  |  |  |  | 12 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 10 | Doornkop | Harmony Gold | Jacques Du Triou | Bennie Nelson | jacques,dutriou@harmony.co.za | 0829268898 | S | s | s | s | i | i |  |  |  |  |  | 92 | 0 | 36% |  |  |  |  |  |  |  | 
 |  |  | 11 | Kusasalethu | Harmony Gold | Francois Naude | Francois Naude | francois.naude@harmony.co.za | 0018 782 91 52 | S |  |  |  |  |  |  |  |  |  |  | 80 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 12 | Bambanani | Harmony Gold | Steven Green | Pieter Fourie | pieter.fourie@harmony.co.za | 0579046118 | S | s | s | s | s | i | s | s | s | s | 710 | 44 | 15 | 85% |  |  |  |  |  |  |  | 
 |  |  | 13 | Target 3 | Harmony Gold | Seromo Joseph | Phillip Bantsha | seromo.mofokeng@harmony.co.za | 0828564115 | S |  |  |  |  |  |  |  |  |  |  | 15 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 14 | Target 1 | Harmony Gold | Carel Joubert | Carel Joubert | carel.joubert@harmony.co.za | 0827987416 | S |  |  |  |  |  |  |  |  |  |  | 12 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 15 | Masimong | Harmony Gold | Hannes Bornman | K Brently | hannes.borman@harmony.co.za | 0579105703 | S |  |  |  |  |  |  |  |  |  |  | 36 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 16 | Kopanang Mine | Anglo Gold Ashanti | Dawid Swanepoel | Dawid Swanepoel | daswanepoel@anglogoldashanti.com | 0828287825 | S |  |  |  |  |  |  |  |  |  |  | 124 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 17 | Unisel | Harmony Gold | Steven Green | T Benzien | Steven .green@harmony.co.za | 0833801240 | S |  |  |  |  |  |  |  |  |  |  | 30 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 18 | Tshepong | Harmony Gold | Adriano Sobreira | F Marx | adriano.sobreira@harmony.co.za | 0579073112 | S |  |  |  |  |  |  |  |  |  |  | 96 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 19 | Anglo American Platinum | Amplats | Pieter Louw | Riaan Carstens | riaan.carstens@angloplatinum.com | 0734666523 | i | i | i | i | i | i | i | i | i | i |  | 430 | 430 | 9% |  |  |  |  |  |  |  | 
 |  |  | 20 | Joel Mine | Harmony Gold | Kennedy Moagi | Warren Freeman | warren.freeman@harmony.co.za | 0847016876 | S | S | S | S | S | S | S | S | S | S |  | 20 | 20 | 100% |  |  |  |  |  |  |  | 
 |  |  | 21 | Royal Bafokeng Rasimone | RBPM | Glen Harris | Christo Haasbroek | christoh@bafokengplatinum.co.za |  | S |  |  |  |  |  |  |  |  |  |  | 128 | 0 | 9% |  |  |  |  |  |  |  | 
 |  |  | 22 | Impala Platinum Mines | Implats - South | Tinus Gericke | Tshele Sebutsoe | Tshele.sebutsoe@implats.co.zo | 763707550 | S | S | i | i |  |  |  |  |  |  |  | 288 | 0 | 18% |  |  |  |  |  |  |  | 
 |  |  | 22 | Impala Platinum Mines | Implats - North | Tinus Gericke | Kevin Wyman | Kevin.wyman@implats.co.za | 716761393 | S | S | i | i |  |  |  |  |  |  |  | 304 | 0 | 18% |  |  |  |  |  |  |  | 
 |  |  | 23 | E1 | Lonmin | Charles Martin |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 17 | 17 | 36% |  |  |  |  |  |  |  | 
 |  |  | 24 | E2 | Lonmin |  |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 21 | 21 | 36% |  |  |  |  |  |  |  | 
 |  |  | 25 | E3 | Lonmin |  |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 36 | 33 | 36% |  |  |  |  |  |  |  | 
 |  |  | 26 | Hossy Hybrid | Lonmin |  |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 11 | 11 | 36% |  |  |  |  |  |  |  | 
 |  |  | 27 | Hossy mechanised | Lonmin |  |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 32 |  |  |  |  |  |  |  |  |  | 
 |  |  | 28 | Saffy | Lonmin |  |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 58 | 58 | 36% |  |  |  |  |  |  |  | 
 |  |  | 29 | Rowland | Lonmin |  |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 74 | 74 | 36% |  |  |  |  |  |  |  | 
 |  |  | 30 | Newman | Lonmin |  |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 41 | 41 | 36% |  |  |  |  |  |  |  | 
 |  |  | 31 | 4B1B | Lonmin |  |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 73 | 52 | 34% |  |  |  |  |  |  |  | 
 |  |  | 32 | K3 | Lonmin |  |  |  |  | s | s | s |  |  |  |  |  |  |  |  | 133 | 25 | 29% |  |  |  |  |  |  |  | 
 |  |  | 33 | Hernic Ferrochrome |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | #DIV/0! |  |  |  |  |  |  |  | 
 |  |  | Number of Units Signed Off |  |  |  |  |  |  | 26 | 16 | 14 | 4 | 2 | 1 | 2 | 2 | 2 | 2 |  | 2462 | 797 |  |  |  |  |  |  |  |  | 
 |  |  | Percentage of Units with Documents Signed Off |  |  |  |  |  |  | 76% | 47% | 41% | 12% | 6% | 3% | 6% | 6% | 6% | 6% |  | 23% |  |  |  |  |  |  |  |  |  | 
 |  |  | Percentage of Units Completed not Signed Off |  |  |  |  |  |  | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | Percentage of Units with Work In Progress |  |  |  |  |  |  | 15% | 12% | 18% | 18% | 18% | 21% | 6% | 6% | 6% | 6% |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | Percentage of Units No Action |  |  |  |  |  |  | 9% | 41% | 41% | 71% | 76% | 76% | 88% | 88% | 88% | 88% |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  | LP Review | Implementation Plan | Procedure Amended | MM Interviews | LB Plan | BC Plan | Risk Assessment | Lesson Plans | Management Reviews | Roll Out Plan |  |  |  |  |  |  |  |  |  |  |  | 
Chart: MOSH FOG TARP Adoption Monitor
| LP Review | Implementation Plan | Procedure Amended | MM Interviews | LB Plan | BC Plan | Risk Assessment | Lesson Plans | Management Reviews | Roll Out Plan
Percentage of Units with Documents Signed Off | 0.76471 | 0.47059 | 0.41176 | 0.11765 | 0.058824 | 0.029412 | 0.058824 | 0.058824 | 0.058824 | 0.058824
Percentage of Units Completed not Signed Off | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Percentage of Units with Work In Progress | 0.14706 | 0.11765 | 0.17647 | 0.17647 | 0.17647 | 0.20588 | 0.058824 | 0.058824 | 0.058824 | 0.058824
Percentage of Units No Action | 0.088235 | 0.41176 | 0.41176 | 0.70588 | 0.76471 | 0.76471 | 0.88235 | 0.88235 | 0.88235 | 0.88235
Chart: MOSH FOG TARP Adoption Monitor
| LP Review | Implementation Plan | Procedure Amended | MM Interviews | LB Plan | BC Plan | Risk Assessment | Lesson Plans | Management Reviews | Roll Out Plan
Percentage of Units with Documents Signed Off | 0.76471 | 0.47059 | 0.41176 | 0.11765 | 0.058824 | 0.029412 | 0.058824 | 0.058824 | 0.058824 | 0.058824
Percentage of Units Completed not Signed Off | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Percentage of Units with Work In Progress | 0.14706 | 0.11765 | 0.17647 | 0.17647 | 0.17647 | 0.20588 | 0.058824 | 0.058824 | 0.058824 | 0.058824
Percentage of Units No Action | 0.088235 | 0.41176 | 0.41176 | 0.70588 | 0.76471 | 0.76471 | 0.88235 | 0.88235 | 0.88235 | 0.88235

## Slide 10
Chart: MOSH FOG TARP Adoption Monitor
| LP Review | Implementation Plan | Procedure Amended | MM Interviews | LB Plan | BC Plan | Risk Assessment | Lesson Plans | Management Reviews | Roll Out Plan
Percentage of Units with Documents Signed Off | 0.76471 | 0.47059 | 0.41176 | 0.11765 | 0.058824 | 0.029412 | 0.058824 | 0.058824 | 0.058824 | 0.058824
Percentage of Units Completed not Signed Off | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Percentage of Units with Work In Progress | 0.14706 | 0.11765 | 0.17647 | 0.17647 | 0.17647 | 0.20588 | 0.058824 | 0.058824 | 0.058824 | 0.058824
Percentage of Units No Action | 0.088235 | 0.41176 | 0.41176 | 0.70588 | 0.76471 | 0.76471 | 0.88235 | 0.88235 | 0.88235 | 0.88235
Chart: MOSH FOG TARP Adoption Monitor
| LP Review | Implementation Plan | Procedure Amended | MM Interviews | LB Plan | BC Plan | Risk Assessment | Lesson Plans | Management Reviews | Roll Out Plan
Percentage of Units with Documents Signed Off | 0.76471 | 0.47059 | 0.41176 | 0.11765 | 0.058824 | 0.029412 | 0.058824 | 0.058824 | 0.058824 | 0.058824
Percentage of Units Completed not Signed Off | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Percentage of Units with Work In Progress | 0.14706 | 0.11765 | 0.17647 | 0.17647 | 0.17647 | 0.20588 | 0.058824 | 0.058824 | 0.058824 | 0.058824
Percentage of Units No Action | 0.088235 | 0.41176 | 0.41176 | 0.70588 | 0.76471 | 0.76471 | 0.88235 | 0.88235 | 0.88235 | 0.88235