MOSH Adoption: NOISE

| Description | Responsible | Due date |
| --- | --- | --- |
| - Download the Hearing Protection Device Training, Awareness and Selection (HPD_TAS) Tool | Inus Labuschagne | 15 May 2012 |
| - Compile the mental model for hearing conservation |  |  |
| - Complete the questionnaires from Josè | Inus Labuschagne | 30 May 2012 |
| - Confirm if Sasol’s “Buy Quiet Policy” is implemented | Inus Labuschagne | 30 May 2012 |
| - Project Plan for noise reduction: - Implementation of silenced fans - 7,5kw Durafans - 5,5kw Durafans - 22kw Durafan (force fan) - Enforcement of the “Buy Quiet Policy” - TAS Tool utilization to full extent | Inus Labuschagne | 30 June 2012 |
| - Adoption team: Programme / Plan: - Conduct a Stakeholder buy-in session - Design a Mental Model - One on one interviews (50 interviews) - Determine focus, focus beliefs and perceptions - Design an action plan for adoption and Implementation | Josè de Beer |  |

During a site visit of Mr. Josè de Beer from the MOSH noise task force on 4 May 2012, it was agreed that the following actions be conducted as part of the noise reduction plan for the Sasol Mining operations: