MOSH Noise Industry Team 
	Action and Decision Log 26 September 2012 Rev 2.



	No.
	Action/Decision
	Date Raised /Decided
	Resp.
	Comp. Date

	1. 
	Expert Model

	1.1
	Occupations (where possible) with “their” respected noise exposure levels linked to the various types of mining and activities to be included and made available to industry team.
	26 Sep 2012

	Noise Team
	8 Oct 2012

	1.2
	Industry requested to provide feedback and comments.
	8 Oct 2012
	Industry Team
	31 Oct 2012

	2. 
	Buy Quiet Policy

	2.1
	The “Buy Quiet Policy” was discussed and shared with industry as a potential leading practice and made available to industry team.
	26 Sep 2012

	Noise Team
	26 Sep 2012


	2.2
	Industry was requested to compare the policy with their own companies and give feedback and comments.
	8 Oct 2012
	Industry Team
	31 Oct 2012

	3. 
	Cost of Noise

	3.1
	“Cost of Noise” model presented and made available to industry team and requested to provide feedback and comments.
	26 Sep 2012

	Industry Team
	31 Oct 2012

	4. 
	Source Elimination Repository

	4.1
	Industry was requested to forward practices on offer as per template provided to be included in the proposed repository on the web. 
	8 Oct 2012
	Industry Team
	31 Oct 2012

	5. 
	HPD_TAS_Tool.

	5.1
	There is a need to have a comprehensive tracking tool/report for the usage, and adoption of the HPD TAS Tool.
	26 Sep 2012

	Noise Team
	14 Nov 2012

	5.2
	Interviews to be conducted to determine reason for slow adoption.
	26 Sep 2012
	Noise Team
	14 Nov 2012

	6. 
	Presentations

	6.1
	Presentations to be placed on the web for the convenience of members.
	26 Sep 2012
	Noise Team
	On-going

	7. 
	Meetings

	7.1
	Industry Team Members have to consistently attend team meetings i.e. ensure that the same people attend future meetings (continuity).
	26 Sep 2012
	All
	On-going

	7.2
	Members were requested to assist with hosting of future industry meetings.
	26 Sep 2012
	All
	On-going

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	



