MOSH Noise Industry Team

Action and Decision Log 26 September 2012 Rev 2.

| No. | Action/Decision | Date Raised /Decided | Resp. | Comp. Date |
| --- | --- | --- | --- | --- |
| 1. | Expert Model |  |  |  |
| 1.1 | Occupations (where possible) with “their” respected noise exposure levels linked to the various types of mining and activities to be included and made available to industry team. | 26 Sep 2012 | Noise Team | 8 Oct 2012 |
| 1.2 | Industry requested to provide feedback and comments. | 8 Oct 2012 | Industry Team | 31 Oct 2012 |
| 2. | Buy Quiet Policy |  |  |  |
| 2.1 | The “Buy Quiet Policy” was discussed and shared with industry as a potential leading practice and made available to industry team. | 26 Sep 2012 | Noise Team | 26 Sep 2012 |
| 2.2 | Industry was requested to compare the policy with their own companies and give feedback and comments. | 8 Oct 2012 | Industry Team | 31 Oct 2012 |
| 3. | Cost of Noise |  |  |  |
| 3.1 | “Cost of Noise” model presented and made available to industry team and requested to provide feedback and comments. | 26 Sep 2012 | Industry Team | 31 Oct 2012 |
| 4. | Source Elimination Repository |  |  |  |
| 4.1 | Industry was requested to forward practices on offer as per template provided to be included in the proposed repository on the web. | 8 Oct 2012 | Industry Team | 31 Oct 2012 |
| 5. | HPD_TAS_Tool. |  |  |  |
| 5.1 | There is a need to have a comprehensive tracking tool/report for the usage, and adoption of the HPD TAS Tool. | 26 Sep 2012 | Noise Team | 14 Nov 2012 |
| 5.2 | Interviews to be conducted to determine reason for slow adoption. | 26 Sep 2012 | Noise Team | 14 Nov 2012 |
| 6. | Presentations |  |  |  |
| 6.1 | Presentations to be placed on the web for the convenience of members. | 26 Sep 2012 | Noise Team | On-going |
| 7. | Meetings |  |  |  |
| 7.1 | Industry Team Members have to consistently attend team meetings i.e. ensure that the same people attend future meetings (continuity). | 26 Sep 2012 | All | On-going |
| 7.2 | Members were requested to assist with hosting of future industry meetings. | 26 Sep 2012 | All | On-going |