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MINUTES OF THE NOISE ADOPTION TEAM MEETING HELD AT THE CHAMBER OF MINES ON TUESDAY 27TH  NOVEMBER 2012 AT 10:00 IN THE LEARNING HUB BOARDROOM 4TH FLOOR.
PRESENT:	Dick Coutts (DC) 	          -  	Adoption team manager (Chairperson)
	Jose de Beer (JDB) 	          -  	Adoption team assistant manager (Chairperson/Scribe)
	Hlangabeza Gumede (HG)   - 	Principal Specialist (Noise)
			
ABSENT:	None	
APOLOGIES:	None	
	No.
	Topics
	RESPON. PERSON
	DUE DATE

	1.

	OPENING, WELCOME, APOLOGISE AND APPROVAL OF PREVIOUS MEETING MINUTES 
JDB opened and welcomed members at the weekly noise team meeting. The previous minutes dated 20th November 2012 were tabled and approved with changes. (Secretary to PA)
	Team
	Noted

	2.

	CONFIRMATION OF AGENDA
The agenda was accepted with additional topics added under point 4. (General)
	Team
	Noted

	3.
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	MATTERS ARISING (Previous Minutes)
Industry Source Elimination Repository Initiatives: -
Impala Platinum (AB/JJVR) and Xstrata (RM/WP) Western mines to be contacted and reminded on noise initiatives as promised at previous interactions/meetings.

Sasol Sponsor:   
· All sponsor quarterly meetings and invites to be done via the sponsors PA. (February, April, Aug and Nov 2013 etc.)
· The planned February 2013 workshop will become an industry team meeting and will tentatively being postponed to April/May 2013.  
· DC to inform the sponsor’s PA of the postponement.
· HG to inform SM on the abovementioned decision.  
· Wits University (R&D noise initiatives) 
· HG arranged a follow up meeting on 13 Dec 2012.

Annual Plan/Scope/ Progress/Feedback
The team is on Par with the 2012 strategic plan and actions required although; 
· A  strategic review  is required and will be done on 16 Jan 2013 at 09:00
· The Mosh monthly presentation will also be verified and approved for 17 Jan 2013.

Xstrata Kroondal Noise team interaction
Assistance was request for an adoption meeting on 5 Dec 2012
· Team requested to engage the 3rd week of January 2013. Await confirmation.

Impala & Noise team interaction
Assistance was request for an adoption meeting with Impala 
· Team requested to engage on 23 January 2013. 
· Noise team will meet on 16 Jan 2013 for preparation 
· Douw Cronje will be invited for interview training purposes 

Northam & Noise team interaction
Assistance was request for an adoption meeting on 6/7 Dec 2012
· Team requested to engage in the 3rd week of January 2013. Await confirmation.

ARM & Noise team interaction
Assistance was request for an adoption meeting on 6/7 Dec 2012
· Team requested to engage in the last week in January 2013 or second week in February 2013. (11-15 Feb 2013). Await confirmation

HPD_TAS_Tool (Potential adopters tracking report) 
Weekly updates are required from the noise team. 
· Concentrate on real measurable data ito HPD TAS Tool. (JDB)
· HG offered assistance if we can submit all correspondence to him

Industry Visibility (POV) 
Khutala
Mine design visit with Khutala did not place as intended
· HG to reschedule and interact with group HSEC manager.

Exxarro
A 30 minute management presentation will be done on 28 Nov 2012. HG & DC will attend

Noise Industry Copa’s 
· DC to capture and coordinate all registrations, all forms to be send to DC. (Minimal registration forms were received to date).

Future  2013 Noise team & Industry meetings 
· We need to consider the inclusion of the Eastern limb coal fraternity when sending invites, circulars and reminders to penetrate the Eastern Limb via the Learning Hub
· HG & DC to circulate future meeting dates received to JDB for inclusion in the latest minutes to allow diary planning.

MechCal OEM
· JDB to obtain a noise reduction (dBA’s) write-up on fans from Mechlab.

Training Criteria on LP’s 
LP identification will get attention during the first industry meeting  during the 2013 industry meeting

 DMR Mpumalanga  Tri-Partite meeting and future meetings Jan 2013 
Expect feedback from the Witbank DMR (E-mail Loraine.coetzee@dmr.gov.za) 
· JDB to forward statistical DMR data to noise team members

General
Poor industry feedback received on document re-circulated.






MEETING SCHEDULES 2013
NOISE ADOPTION MEETING SCHEDULES 2013: Venues and times might change

	JAN
	Wednesday
	16, 23, 30      	@ 10H00 at COM

	FEB
	Wednesday
	6, 13, 20, 27 	@ 10H00 at COM

	MAR
	Wednesday
	6, 13, 20, 27 	@ 10H00 at COM

	APR
	Wednesday
	3, 10, 17, 24 	@ 10H00 at COM

	MAY
	Wednesday
	8, 15, 22, 29 	@ 10H00 at COM

	JUN
	Wednesday
	5, 12, 19, 26 	@ 10H00 at COM

	JUL
	Wednesday
	3, 10, 17, 24, 31 @ 10H00 at COM

	AUG
	Wednesday
	7, 14, 21, 28 	@ 10H00 at COM

	SEP
	Wednesday
	4, 11, 18, 25	@ 10H00 at COM

	OCT
	Wednesday
	2, 9, 16, 23, 30	@ 10H00 at COM

	NOV
	Wednesday
	6, 13, 20, 27	@ 10H00 at COM



NOISE INDUSTRY MEETINGS 2013 Feb, april Aug Nov 2013
	FEB
	
		@09H00

	APR
	
		@09H00

	JUN
	
		@09H00

	AUG
	
		@09H00

	OCT
	
		@09H00



NOISE COPA MEETINGS 2013 
	MAR
	
		@09H00

	MAY
	
		@09H00

	JUL
	
		@09H00

	SEP
	
		@09H00

	NOV
	
		@09H00



NOISE SPONSOR MEETINGS 2013 
	FEB
	
		@11H00

	APR
	
		@11H00

	AUG
	
		@11H00

	NOV
	
		@11H00



MOSH LEARNING HUB MEETINGS 2013

	JAN
	Thursday
	17 @ 07H30 at COM

	FEB
	Thursday
	21 @ 07H30 at COM

	MAR
	Thursday
	 21/28	@ 07H30 at COM

	APR
	Thursday
	18 @ 07H30 at COM

	MAY
	Thursday
	16 @ 07H30 at COM

	JUN
	Thursday
	20 @ 07H30 at COM

	JUL
	Thursday
	18 @ 07H30 at COM

	AUG
	Thursday
	15 @ 07H30 at COM

	SEP
	Thursday
	19 @ 07H30 at COM

	OCT
	Thursday
	17 @ 07H30 at COM

	NOV
	Thursday
	21 @ 07H30 at COM

	DEC
	Thursday
	19 @ 07H30 at COM


GEE MONTHLY MEETINGS 2013
	JAN
	FRIDAY
		@ 07H30 at COM

	FEB
	FRIDAY
		@ 07H30 at COM

	MAR
	FRIDAY
		@ 07H30 at COM

	APR
	FRIDAY
		@ 07H30 at COM

	MAY
	FRIDAY
		@ 07H30 at COM

	JUN
	FRIDAY
		@ 07H30 at COM

	JUL
	FRIDAY
		@ 07H30 at COM

	AUG
	FRIDAY
		@ 07H30 at COM

	SEP
	FRIDAY
		@ 07H30 at COM

	OCT
	FRIDAY
		@ 07H30 at COM

	NOV
	FRIDAY
		@ 07H30 at COM



TASK FORCE MEETINGS 2012
	JAN
	FRIDAY
		@ 07H30 at COM

	MAR
	FRIDAY
		@ 07H30 at COM

	MAY
	FRIDAY
		@ 07H30 at COM

	JUL
	FRIDAY
		@ 07H30 at COM

	SEP
	FRIDAY
		@ 07H30 at COM

	NOV
	FRIDAY
		@ 07H30 at COM



OH &SPC MEETINGS 2012
	
	
	

	
	
	

	
	
	

	
	
	



EASTERN DISTRICT TRIPARTITE FORUM MEETINGS 2013
	
	
	@ 09H00

	
	
	@ 09H00

	
	
	@ 09H00

	
	
	@ 09H00



NORTH WESTERN (NW) DISTRICT TRIPARTITE FORUM MEETINGS 2013
	JAN ‘13
	Thursday
	03 or 10 Jan @ 07H00-10H00 at Anglo American Platinum  Siphumelele Mine– (Chris Moller) 07 Jan 2013

	FEB ‘13
	Tuesday
	07 Feb @ 07H00-10H00 at Impala Platinum-12# and 12N (Riaan Swanepoel)

	MAR‘13
	Thursday
	07 Mar @ 07H00-10H00 at Lonmin Platinum Shaft - (Christo Horn)



Mpumalanga Tripartite forum meetings 2013
	
	
	@ 09H00

	
	
	@ 09H00

	
	
	@ 09H00

	
	
	@ 09H00



Limpopo Tripartite forum meeting 2013
	
	
	@ 09H00

	
	
	@ 09H00

	
	
	@ 09H00

	
	
	@ 09H00



Northern Cape Tripartite forum meetings 2013
	
	
	@ 09H00

	
	
	@ 09H00

	
	
	@ 09H00

	
	
	@ 09H00
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	6.0
6.1


	Adjournment and next meeting
Adjournment took place at 13H 50. The next Noise Adoption Team meeting will be held on 16th January 2013 at 10H00 at the Learning Hub Boardroom 4th Floor.
	Team
	Noted
	

	Noted




These minutes are still in draft and will be signed as a correct record of proceedings as soon as comment is received.

_________________________________________		______________________________________
SCRIBE	DATE

_________________________________________ 	_____________________________________
CHAIRPERSON	DATE
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