## Slide 1: Noise Adoption Team
José de Beer
Dick Coutts
Hlangabeza Gumede
15th August 2013

## Slide 2
Contents
Key activities/highlights of the month
Lowlights
Key lessons learnt
Future activities

## Slide 3
Key Team activities for the Month (July-August 2013)
No | Highlights (Achievements, Industry Interactions)
1. | HPD_TAS Adoption Completed customization of LB&BC plans for all mines with mine adoption teams 07 Aug 2013 – ARM Modikwa Adoption team training 19 Aug 2013 – Impala Adoption 04 Sep 2013 – Lonmin Induction 11 Sep 2013 – Sasol Mooi Nooi Induction
2. | Verification exercise for potential LP 1st stage indications – Practices exist, but require refinements Currently on 2nd/3rd stage of verification Final verification to be presented to the industry team meeting – 02nd October 2013 20 Aug 2013 – OAE Verification – Glencore Xstrata Mototolo Platinum 03 Sep 2013 - Customized HPD System - Impala Platinum 03 Sep 2013 – Lashing unit Shaft Sinkers

## Slide 4
Key Team activities for the Month (July-August 2013)
No | Highlights (Achievements, Industry Interactions)
3. | Industry wide “Buy quiet” Initiative Continuing with consultations 24 July 2013 - CM&EE 24 July 2013 - MPA’s 30 July 2013 - CEO endorsement 21 Aug 2013 - Mini workshop
No | Lowlights
1. | 23 July 2013 – BECSA cancellation of HPD induction training .
Lowlights of the month (July-August 2013)

## Slide 5
Key lessons learnt
No | Key Lessons learnt
1 | COPA’s Necessity of COPA’s for HPD_TAS
No | Future activities
1. | Sponsor meeting – 26 September 2013 Industry meeting – 02 October 2013 .
Future activities