| Report for March 2012: Jose de Beer |  |
| --- | --- |
| - Name of Leading Practice | Hearing Protection Device HPD_TAS_Tool |
| - Progress to date | - About 160 DVD’s CD were distributed to date since the HPD_TAS_Tool was established.(DC). - March 2012 - 4 DVD’s/CD’s were distributed to Anglo and PPC. |
| - Meetings attended | 2 March 2012 - Mosh 2nd Annual Review - COM. 9 March 2012 - Noise Adoption team meeting - COM. 15 March 2012 - Mosh monthly meeting - COM. |
| - Other interactions / Activities | - 1March 2012 - Netting and Bolting Copa meeting - Gold Fields Academy. - 6/7 Marc2012 - Sasol Syferfontein underground courtesy visit and Noise improvement Plan Workshop - Inus Labuschagne (GEE member). - 9 March 2012 - 1:1 visits from Shaft Sinkers to COM - Dedicated noise custodian and engineer (Dirk Bleeker) for Shaft Sinkers. - 12 March 2012 - HPD_TAS_ Tool Demo at PPC. Tony Gibbs (Group SD Manager) and Hardie de Beer (PPC Task Force Member). - 14 March 2012 Coal Safe attendance. - 16 March 2012 Northam Platinum visit facilitating HPD Selection Tool and Training & Awareness DVD and CD. - 19-29 March 2012 Mosh Training – COM. - Follow ups on previous industry visits and meetings (E-Mails and telecom’s). |
| - High lights | - Revitalising and Industry engagement/visibility towards Noise team activities - Enhanced training in terms of the Mosh Adoption Process - “Draft”- Noise Expert Model |
| - Low Lights | - Not achieving the target groups for adoption - No Feedback on write ups received from source mine representatives ito previous identified “LP’s” and personal contacts. - Not having industry meetings and workshops - Successful adoption is still a concern as numerous mining companies are implementers and some are using moulded HPD’s which are the actual leading practice |
| - Risks | - Outdated SLP’s - Low confidence towards the HPD_TAS_Tool as the Leading Practice - Not identifying “new” LP’s |
| - Achievements | - Targeting (EPCM’s) Engineering, Production, Construction and Manufacturing commodities. - Personal Interaction and better momentum with regard to industry visibility |

Next Leading Practice

| Name of new leading practice | None - Currently busy with Expert Model |
| --- | --- |
| Progress to date | Busy with “Noise” literature review |
| Meetings attended |  |
| Other interactions/ Activities | - Preparing for an Industry day of learning - Buy Quiet Policy on the radar |
| High lights |  |
| Risks |  |
| Achievements |  |