| Report for May 2012: Jose de Beer & Noise Team |  |
| --- | --- |
| - Name of Leading Practice | Hearing Protection Device HPD_TAS_Tool |
| - Progress to date | - 10 & 16 May 2012 - DVD’s/CD’s and promotional handouts were distributed at Petra Diamonds, during presentations and at the Witbank Mining Exhibition. |
| - Meetings attended | 02 May 2012 - Noise Adoption team meeting - COM. 09 May 2012 - Noise Adoption team meeting - COM. 16 May 2012 - Noise Adoption team meeting - COM. 17 May 2012 - Mosh monthly Learning Hub meeting - COM. 23 May 2012 - Noise Adoption team meeting - COM 30 May 2012 - Noise Adoption team meeting - COM. |
| - Other interactions / Activities | - 04 May 2012 – Sasol Inus Labuschagne visit on SLP’s - 04 May 2012 – RMA visit HG - 08 May 2012 – Mosh Trainee/Apprentice workshop at COM – Douw Cronje - 08 May 2012 – Monitoring and Evaluation workshop at COM – Lettie Masilo - 10 May 2012 – Mining Exhibition Witbank - 15/16 May 2012 - Visited Petra Diamonds at Kimberley. Demonstrating and facilitating the HPD_TAS_Tool. - 17 May 2012 – DC Lonmin interaction - 18/19 May MMPA conference - 24 May l 2012 – Strategic Communications workshop at COM. – Douw Cronje - 29 May 2012 – Mechlab OEM visit. Fan noise reduction manufactures. - Follow ups on previous industry visits and meetings (E-Mails and telecom’s). |
| - Highlights | - Industry workshop date finalised - Great team planning, targets and interaction in all facets experienced - Visited Northern Cape by dust and Noise team. Petra Diamonds. - MMPA attendance and presentation conducted - 1:1 with Sasol Sponsor GEE member on Noise telecon with Sponsor - DMR - invite to interact with Noise team - CSIR - invite to interact with Noise team - More focussed as a team for future endeavours. |
| - Lowlights | - Yet not any adopters - People not Honest ito adoption/implementation - Buy quiet info on write ups are not a reality. “Which list” - ARM visits cancelled and no reply on follow ups - Shaft Sinkers invites cancelled on two occasions 31st May and 6th June. - No Feedback on write ups received from source mine representatives ito previous identified “LP’s” and personal contacts. - Not having industry meetings and workshops yet (Focus on 1:1 interaction) - Successful adoption is still a concern as numerous mining companies are implementers to use the training material to “suit” their particular needs. - Incomplete info on theMining Charter questionnaire of implementers and “adopters” |
| - Risks | - Outdated SLP’s and no cooperation from stakeholders contacted - Low confidence towards the HPD_TAS_Tool as the Leading Practice - Not identifying “new” LP’s. We don’t have a Whaauw!!!!!!!!!!!! |
| - Achievements | - Visiting Mechlab ventilation fan manufactures in Silverton Pretoria - Targeting (EPCM’s) Engineering, Production, Construction and Manufacturing commodities. - Personal Interaction and better momentum with regard to industry visibility at workshops and tripartite meetings |

Next Leading Practice

| Name of new leading practice | - Currently reviewed and busy alerting the Expert Model |
| --- | --- |
| Progress to date | - Busy with “Noise” literature review |
| Meetings attended |  |
| Other interactions/ Activities | - Preparing for an Industry day of learning 15 August 2012 - Buy Quiet Policy on the radar and will be addressed with task force members to get approval for discussion at workshop. |
| High lights |  |
| Risks | The Buy Quiet Policy as required by the Tripartite Committee must be actioned. Industry cannot yet assist as adoption is from industry for industry. |
| Achievements |  |