IMPALA PLATINUM LIMITED

### Noise Milestone Feedback Meeting

### Attendance Register for 2 April 2013

| No. | Name |  | Section | Occupation | Contact Number | Attended Previous Meeting | Signature |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | J van Rensburg | JvR | Technical Services | Group Ventilation Manager | 0145696594 | Y |  |
| 2 | D Guy | DG | Services | Engineering Manager | 0145696544 | N |  |
| 3 | D Adams | DA | UTS | Services Manager | 0145696500 | A |  |
| 4 | F O’Toole | FT | Best Practice | Best Practice Manager | 0145696708 | N |  |
| 5 | A Botha | AB | Technical Services | Ventilation Officer | 0145696538 | Y |  |
| 6 | S Robinson | S | Human Resources | HR Manager | 0145696756 | Y |  |
| 7 | L Mackay | LM | Projects | Ventilation Manager | 0145697615 | N |  |
| 8 | D Bleeker | DB | Shaft Sinkers | Contracts Engineer | 0832549939 | Y |  |
| 9 | GP Viljoen | GV | Best Practices | Mine Overseer | 0145696682 | Y |  |
| 10 | P Gibbon | PG | Best Practices | Mine Overseer | 0145696748 | N |  |
| 11 | G Haywood | GH | Safety | Group Safety Manager | 014 569 0072 | A |  |
| 12 | K Annandale | KA | Medical Services | OHC Manager | 014 569 7582 | Y |  |
| 13 | E Khabeng | EK | Processing | Chief Ventilation Officer | 014 569 7361 | Y |  |
| 14 | P Thwane | PT | HSE | HSE Representative | 014 569 3709 | N |  |
| 15 | LK Mekgwe | LKM | HSE | HSE Representative | 014 569 3709 | N |  |
| 16 | JR Moleleki | JRM | HSE | HSE Representative | 014 569 6737 | Y |  |
| 17 | M Nolzama | MN | HSE | HSE Representative | 014 569 6693 | Y |  |
| 18 | M Gula | MG | HSE | HSE Representative | 014 569 0144 | N |  |
| 19 | DO Molefe | DM | HSE | HSE Representative | 014 569 6791 | Y |  |
| 20 | LDA Somolekae | LS | HSE | HSE South Chairperson | 014 569 0144 | N |  |
| 21 | JJ van Staden | JS | Visitor from Marula | Mine Overseer | 013 214 6209 | N |  |
| 22 | S Haupt | SH | Marula | Ventilation Manager | 013 214 6233 | Y |  |
| 23 | H Crafford | HC | Smelter | Smelter Manager | 0848090249 | N |  |
| 24 | CR Muller | CM | Smelter | Smelter Engineer | 014 569 7216 | Y |  |
| 25 | G Coetzee | GC | UTS | Services Engineer | 014 569 0045 | Y |  |
| 26 | A Mitchell | AL | UTS | Services Engineer | 014 569 0045 | N |  |
| 27 | N Radibe | N | Human Resources |  |  | N |  |

A – Apology, L – Leave, Y-Yes, N – No

IMPALA PLATINUM LIMITED

### Agenda for the Noise Milestone Meeting

- Welcome

- Present and Apologies (Sign attendance Register)

- Adoption of the Agenda (Determine Points under General)

- Minutes of the previous meeting.

- Matters arising from previous minutes.

- Matters for discussion. (Use minutes as guidance)

- Feedback from Tripartite, HSE and Other Meetings

- General (Only issues raised under point 3)

- Closure

- Date of next meeting.

- NOTES OF THE NOISE MILESTONES FEEDBACK MEETING HELD ON TUESDAY THE 5th OF MARCH 2013 IN THE BEST PRACTICE CONFERENCE ROOM AT 11H00

PRESENT: As per attendance list (Indicated with Y for Yes)

APOLOGIES: As per attendance list (Indicated with A for Apology or L for Leave)

ABSENT :  As per attendance list (Indicated with N for No)

Distribution list: Dave Adams; Dave Guy; James van Rensburg; Bill Erasmus; Zack Maphoso; Lukas Mackay; Frank O'Toole; Gert Viljoen; Paul Gibbon; David Molefe; Joel Moleleki; Anton Botha; Gert Haywood; Kathy Annandale; Eddie Khabeng; Prince Thwane; Mthembeni Gula; Lerato Molotsi; Solomon Tsheko; Eddie Khabeng; dirkb@shaftsinkers.co.za; Craig Muller; Hennie Crafford; Gert Coetzee‘ Arris Mitchell

The following issues were addressed during the meeting:

| No | Item | Status | Responsible Person | Completion / Planned Completion Date |
| --- | --- | --- | --- | --- |
| 1 | Growco: Lashing Units (4) | 1.1 A purchase order was generated to replace the poppet valve. The changes will include a lid to clean the filter when necessary. | DB | 30-Apr-13 |
| 2 | Growco: Drill Rigs (3) | - LCM and "Shaft Sinkers" to opt for hydraulic lifter. No progress made – need further R&D. | DB | ? |
| 3 | Growco: S25 Rock Drills (294) | - The S25 MK1 rock drills is being converted to a MK2.(+75 x machines) | DB | 31-Jul-13 |
| 4 | Growco: S140 Rock Drills (15) | - The S140 rock drill pneumatic drifter is still under R&D. - An option is available to reduce the noise, but the performance is reduced by 21% and hence the drill time which could influence the cost. | DB | R&D |
| 5 | Growco: General | 5.1 The pressure below the bank doors cannot be reduced to below 5.5kPa. Shaft Sinkers to explain the reason for this. 5.2 Equipment such as quimbi pumps was found without silincers as well as un-approved HPD’s. | DB DB |  |
| 6 | OpCo: Roofbolter | 6.1 GC is busy with tests on the S25 rock drill. Test results for the S25 rock drill indicate noise levels between 105 and 108dB(A). GC arranged with Nico Claassen to conduct a 3rd party investigation. The base plate on the rig itself must be modified and Bruce from Minova is involved. Bruce from Minova must supply 3 x sleeves (new generation muffler) for testing and performance testing on the Premfit rock drill. 6.2 The Premfit roof bolters are only to be used for long anchor holes on 12 #, 14 # & 20 # until we can find a suitable replacement. | GC Mine Managers |  |
| 7 | OpCo: Sulzer Blowers (3) | 7.1 A Purchase order was placed with ManTurbo. Kaufer is busy with the manufacturing of the hoods . | CM | 1st Installation on 18 March 2013 |
| 8 | Marula | 8.1 Bruce from Minova supplied Marula with 3 x premfit modified rock drills, 3 months ago. Marula need to test the modified rock for acceptance. Sean reported that the 3 x rock drills was already transported to workplace 3C16 Panel 7 where G Nel from Best practices will oversee the trail. 8.2 SH will re-energize the testing of the rock drills and will involve the HSE structures. 8.3 GV needs to discuss the issue with Marula H van Staden to ensure a proper trail. 8.4 S Haupt confirmed that the only other equipment exceeded 110 dB(A) was the rock breakers. The engineer was tasked to investigate means to muffle the units. 8.5 H van Staden to attend the next meeting. | HvS / SH SH GV SH HvS | Feedback to be given |
| 9 | Tripartite Meeting | 9.1 A tripartite meeting must be arranged for April 2013. All members must attend the planned meetings. | AB |  |
| 10 | NIHL | 10.1 No feedback on counselling. At every meeting a different HR is present and therefore we don’t have any continuity. 10.2 No feedback on investigations. J Oosthuizen to talk to GH. | Human Resources GH |  |
| 11 | Noise Inventory | 11.1 Await proposal / quotation to determine the different equipment on use by Impala. | AB |  |
| 12 | PPE | 12.1 The vending machine was removed for the proposed food supplement trail. The machine will be moved to a more “friendly” environment where vandalism can be monitored / prevented 12.2 AB & GV to change scope of what is required. HSE representatives to be involved. | GV AB | Ongoing |
| 13 | Hydropower drilling | No Feedback received 13.1 Trail site was established at 1 and 20 Level for testing drill rigs. 13.2 The sulzer drills are used on the SQD Rig at 1 and 20 Level. Install Mark 2 – Muffled. | GC PG | On going |
| 14 | General | 14.1 Compensation - Kathy received documentation for compensation. 14.2 The conversion of the S25 rock drill MKI to MKII is underway. [108dB(A) to 103 dB(A)]What is planned for the S215’s. Feedback needs to be given on the way forward for the S215’s. | KA GC / DA |  |

Milestone meetings will be held on the 1st Tuesday of the month (after the standards committee meeting) at 11:00.

Dates of the next meetings:

02 April 2013 @ 11H00

07 May 2013 @ 11H00

04June 2013 @ 11H00

02 July 2013 @ 11H00

06 August 2013 @ 11H00

03 September 2013 @ 11H00

01 October 2013 @ 11H00

05 November 2013 @ 11H00

03 December 2013 @ 11H00